# Module Test Checklist

| AGRO/IBAM-BIB003 |  |  | Project: AGRO INTERNET BANKING (PHASE 2) |
| --- | --- | --- | --- |
| Performed by: | ## Elham Hosseiny | Module or Screen: ## IBAM>BIB: Send SMS pin |  |
| Started Date: | 4/1/2013 |  |  |
| Test Data Source: as test script PENRIL/AGRO-IB/TS-004 ### Send SMS Pin (Task# 1852) |  | Objectives: ## Test basic system functionality that allows to send SMS PIN to Corporate Administrator(CA) to be used for First Time Login or Password Reset, in the event if Corporate Administrator’s account is locked or had forgotten his/her password. |  |

| Test Case# | Description / Test Step Expected Result | Expected Result | Test Result (Tick √) |  | Remarks / Comments |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Pass | Fail |  |
| 2.1 | Agro-BIB>Send SMS PIN View Send SMS PIN Functionality - Click On “Send SMS PIN” navigation | Display Send SMS PIN screen | √ |  |  |
| 2.2 | Agro-BIB>Send SMS PIN Test Send SMS Pin Functionality – Enter Valid data. - Enter “Username” - Enter “CIF Number” - Click On “Generate PIN” button | IBAM validate info and generate PIN No. IBAM display the result screen to the admin. <The SMS Pin has been successfully sent…> |  | √ | Bug# 1897 – unable to create user in order to test on sms pin generate. |
| 2.2.1 | Agro-BIB>Send SMS PIN Test Send SMS Pin Functionality – Empty Value or Space to Username - Enter “ “ to ”Username” - Enter “CIF Number” - Click On “Generate PIN” button | Error Message:- <Username is required> |  |  |  |
| 2.2.2 | Agro-BIB>Send SMS PIN Test Send SMS Pin Functionality – Enter invalid Username - Enter “pu3_am” to ”Username” - Enter “CIF Number” - Click On “Generate PIN” button | Error Message:- <Invalid Username> |  |  |  |
| 2.2.3 | Agro-BIB>Send SMS PIN Test Send SMS Pin Functionality - Username with special characters - Enter “@t3h81 “ to ”Username” - Enter “CIF Number” - Click On “Generate PIN” button | Error Message:- <Username cannot include special character> | √ |  | 4/1/13 – (Bug#1870) According to BRS the message should be (Username cannot include special character) but in system is different (Username is not an alphanumeric). 9/1/13 – Fixed and retest successfully |
| 2.2.4 | Agro-BIB>Send SMS PIN Test Send SMS Pin Functionality – Enter less than 6char to Username - Enter “@t3h “ to ”Username” - Enter “CIF Number” - Click On “Generate PIN” button | Error Message:- <Username cannot be less than 6 characters / digits. > |  |  |  |
| 2.2.5 | Agro-BIB>Send SMS PIN Test Send SMS Pin Functionality – Empty Value or Space to CIF Number - Enter ”Username” - Enter “ ” to “CIF Number” - Click On “Generate PIN” button | Error Message:- <CIF Number is required> |  |  |  |
| 2.2.6 | Agro-BIB>Send SMS PIN Test Send SMS Pin Functionality – Enter invalid CIF Number - Enter ”Username” - Enter “12345678” to “CIF Number” - Click On “Generate PIN” button | Error Message:- <Invalid CIF Number> | √ |  | 4/1/13 – (Bug#1871) Invalid Cif No , Cif must to write whit capital letter.(BRS page 91) 9/1/13 – Fixed and retest successfully |
| 2.2.7 | Agro-BIB>Send SMS PIN Test Send SMS Pin Functionality – Enter CIF Number with alphabets and/or special characters - Enter ”Username” - Enter “@t3h81 “ to “CIF Number” - Click On “Generate PIN” button | Error Message:- <CIF Number is not numeric> |  |  |  |
| 2.2.8 | Agro-BIB>Send SMS PIN Test Send SMS Pin Functionality – Enter less than 6char to CIF Number - Enter ”Username” - Enter “123456” to “CIF Number” - Click On “Generate PIN” button | Error Message:- <CIF Number cannot be less than 8 characters / digits.> |  |  |  |