PROJECT CHANGE REQUEST FORM

Project Name: Stop Printing Monthly Account Statement

Prepared by: Tan Lee Yong

Date : 11/12/2009

Change Request No.: IBSCR003

1.  Requestor Information

Fill in with appropriate information or place an “X” next to those that apply:

Area of Change:

| Scope [ X ] | Schedule [ ] |
| --- | --- |
| Budget [ ] | Quality [ ] |

| Is this Change the result of a Risk Management Action? |  |  |
| --- | --- | --- |
| No [ X ] | Yes [ ] | Risk ID: |

| Proposed Change Description and References: |  |
| --- | --- |
| Objective:- To provide a features below in the KFH Consumer Banking :- - STOP normal monthly Account Statement mailing - Reactivate to normal monthly Account Statement mailing - Have a promotion page to promote this feature Proposed solution:- Please refer to Appendix A for the proposed solution. |  |
| Please see Appendix B for the effort breakdown and proposed schedule. Please refer to Appendix C for the assumptions. |  |
| Justification: |  |
| Hyperlinks: |  |

| Impact of Not Implementing: |  |
| --- | --- |
| Proposed Change: |  |

Alternatives:

.  Initial Review Results of the Change Request

| Initial Review Date: |  |  | Assigned To: |
| --- | --- | --- | --- |
| Action |  |  | Comments |
| Approval for Impact Analysis | [ ] |  |  |
| Reject | [ ] |  |  |
| Defer Until | [ ] |  |  |
| Express Approval | [ ] |  |  |

3.  Initial Impact Analysis

| Baselines Affected: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Configuration Items Affected (e.g product specifications): |  |  |  |  |  |  |
| Cost / Schedule Impact Analysis Required? (check one) |  |  |  | Yes [ X ] | No [ ] |  |
| Impact on Cost: |  |  |  |  |  |  |
| Impact on Schedule: |  |  |  |  |  |  |
| Impact on Resources: |  |  |  |  |  |  |
| Risk associated with implementing the change: |  |  |  |  |  |  |
| Risk associated with not implementing the change: |  |  |  |  |  |  |
| Final Review Results: |  |  |  |  |  |  |
| Review Date: |  |  |  |  |  |  |
| Priority: (check one) | High [ X ] |  | Medium [ ] |  |  | Low [ ] |

4.  Impact Analysis Results

Specific Requirements Definition:

| Additional Resource Requirements (insert rows as needed): | Work Days | Cost |
| --- | --- | --- |
| Senior Software Engineer (RM 2000/day) | 10 | RM 20000 |
| Software Engineer (RM 1800/day) | 7 | RM 12600 |
| Totals | 17 | RM 32600 |

| Impact of Not Implementing the Change: |  |
| --- | --- |
| Alternatives to the Proposed Change: | N/A |

5.  Final Recommendation

- 6.  Project Change Request Form / Signatures

| Project Name: | Stop Printing Monthly Account Statement |
| --- | --- |
| Project Manager: |  |

I have reviewed the information contained in this Project Change Request Form and agree:

| Name | Title | Signature | Date (MM/DD/YYYY) |
| --- | --- | --- | --- |

The signatures above indicate an understanding of the purpose and content of this document by those signing it. By signing this document, they agree to this as the formal Project Change Request Form.

Appendix A – System Design

Flow Chart

Feature Descriptions

- Promotion Module – Highlight - After login, IB to check whether any highlight promo page to display – check from Navigation & Program - If yes, redirect to Promo Highlight – eStatement Promo Page (see item 2) - Else, go to Welcome Page - At the eStatement Promo Page - Check User Profile for enrolment status – Enrolment Status: Yes, No - If enrolment status is Yes, go to Welcome Page - Else, display Enrolment Option Page - If Yes, display Account Selection Page for eStatement and allow user to select an account to enroll - If No or Decide Later, go to Welcome Page - eStatement Maintenance Screen - Enrolment Page - Display Enrolment Option Page - If Yes, display all not enrolled Account Selection Page for eStatement enrollment - De-register - Display De-register Page - If Yes, display all enrolled Account Selection Page to de-register eStatement - User Profile Page - Modify user schema – DB - Update JSP - Add additional field to display - Only allow Customer Service & Branch to view eStatement first time enrolment status & date - The enrollment status is No when the following conditions is met:- - User never enrolled eStatement - User had de-registered all account from eStatement - eStatement Daily Enrolment Report - Create report for daily enrolment report & add to scheduler for daily generation - Add new qualifier for viewing from BVMC - Add this activity report to existing User Activities Report

Limitation of the BVMC

There is a limitation that BVMC is not able to keep user accounts and it is not advisable to maintain account status at IB.  The detailed account status for eStatement shall be acquired from KFH Branch System or Phoenix.

Appendix B

Effort Break Down

| No | Description | Effort (man/day) |
| --- | --- | --- |
|  | Modify BVMC user profile to cater for the blocking period and support for new attributes | 4 |
|  | Create the promotion page handling. Able to turn it online or offline | 2 |
|  | eStatement Maintenance module | 7 |
|  | eStatement Daily Enrollment Report | 4 |
| Total |  | 17 |

Proposed Schedule

Development Schedule

| Working Day | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Implementation Schedule

| Working Day | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 20 | 31 | 32 | 33 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UAT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UAT Signoff |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Migration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Appendix C

Assumptions of the integration readiness from KFH

- The host integration message (XAPI, Store Procedure, etc.) to allow IB to remain the existing Statement Cycle for each account selected in Phoenix.

- The host integration message (XAPI, Store Procedure, etc.) to allow IB to set ON & OFF flag for eStatement enrollment in Phoenix

- The host integration message (XAPI, Store Procedure, etc.) to allow IB to retrieve the eStatement enrollment status and eStatement enrollment date from Phoenix.