# Module Test Checklist

| Test Ref : PENRIL/AGRO/IBAM-007 |  | Project: AGRO INTERNET BANKING (PHASE 2) |
| --- | --- | --- |
| Performed by: ## Faeze S.Gh. Rad | Module or Screen: ## Content |  |
| Test Data Source: as test script PENRIL/AGRO-IB/TS-007 ### Content- Tier Charges (Task# 1859) | Objectives: ## Tier Charges Maintenance system functionality UI |  |

| Test Case# | Description / Test Step Expected Result | Expected Result | Test Result (Tick √) |  | Remarks / Comments |
| --- | --- | --- | --- | --- | --- |
|  |  |  | Pass | Fail |  |
| 4L.1 | IBAM-IBAM> Content>tier charges - Click on “tier charges” link | Display list of category name with link and action of edit and delete |  | √ | Page doesn’t have pagination. If any category adds it continue showing it in the same page |
| 4L.1.a | IBAM-IBAM> Content>tier charges - Click on “edit” hyperlink | Display content – category edit screen | √ |  | No reference in BRS. |
| 4L.1.a.1 | IBAM-IBAM> Content>tier charges>edit Test edit tier charges enter valid data - Key in “category name (en)” - Key in “category name (bm)” - Click on update button | Display and back to tier charges main page | √ |  | No reference in BRS. |
| 4L.1.a.2 | IBAM-IBAM> Content>tier charges>edit Test edit tier charges enter same data as previous - Click on update button | Display error message: Category name already exist | √ |  | No reference in BRS. |
| 4L.1.a.3 | IBAM-IBAM> Content>tier charges>edit Test edit tier charges enter empty data to en category name - Key in “ “ to “category name (en)” - Key in “category name (bm)” - Click on update button | Error message: Category Name (EN) is required. | √ |  | No reference in BRS. |
| 4L.1.a.4 | IBAM-IBAM> Content>tier charges>edit Test edit tier charges enter empty data to bm category name - Key in “category name (en)” - Key in “ “ to “category name (bm)” - Click on update button | Error message: Category name already exist | √ |  | No reference in BRS. |
| 4L.1.a.5 | IBAM-IBAM> Content>tier charges>edit Test edit tier charges enter alphabetic to en category name - Key in “changehere” to “category name (en)” - Do not change “category name (bm)” - Click on update button | Error message: Category name already exist | √ |  | No reference in BRS. |
| 4L.1.a.6 | IBAM-IBAM> Content>tier charges>edit Test edit tier charges enter alphabetic to bm category name - Do not change “category name (en)” - Key in “thenhere” to “category name (bm)” - Click on update button | Error message: Category name already exist | √ |  | No reference in BRS. |
| 4L.1.a.7 | IBAM-IBAM> Content>tier charges>edit Test edit tier charges enter one new character to category en - Add “1” after category name en to “category name (en)” - Do not change “category name (bm)” - Click on update button | Error message: Category name already exist | √ |  | No reference in BRS. There is no difference between CatEn1 and caten2 |
| 4L.1.a.8 | IBAM-IBAM> Content>tier charges>edit Test edit tier charges enter special characters to en category name - Key in “en@tier<>”” to “category name (en)” - Key in “category name (bm)” - Click on update button | Display tier charges main page | √ |  | No reference in BRS. |
| 4L.1.a.9 | IBAM-IBAM> Content>tier charges>edit Test edit tier charges enter special characters to bm category name - Key in “category name (en)” - Key in “bm@tier<>” to “category name (bm)” - Click on update button | Display tier charges main page | √ |  | No reference in BRS. |
| 4L.1.b | IBAM-IBAM> Content>tier charges - Click on “delete” hyperlink | Display content delete category information page | √ |  | No reference in BRS. |
| 4L.1.b.1 | IBAM-IBAM> Content>tier charges>delete - Click on “cancel” button | Display tier charges main page | √ |  | No reference in BRS. |
| 4L.1.b.2 | IBAM-IBAM> Content>tier charges>delete - Click on “confirm” button | Error message: Unable to delete category due to active category/content. Or Display tier charges main page | √ |  | No reference in BRS. |
| 4L.1.c | IBAM-IBAM> Content>tier charges - Click on “create category” button | Display create category page | √ |  |  |
| 4L.1.c.1 | IBAM-IBAM> Content>tier charge> create category Test create category tier charges - Key in “parent category en” - Key in “parent category (bm)” - Click on update button | Display main tire charge page – added new category in category name | √ |  |  |
| 4L.1.c.2 | IBAM-IBAM> Content>tier charge> create category Test create category enter empty data to parent en - Key in ‘ “ to“parent category en” - Key in “parent category (bm)” - Click on update button | Error message: Category Name (EN) is required. | √ |  |  |
| 4L.1.c.3 | IBAM-IBAM> Content>tier charge> create category Test create category enter empty data to parent bm - Key in “parent category en” - Key in ‘ “ to “parent category (bm)” - Click on update button | Display main tire charge page – added new category in category name | √ |  | No reference in BRS. |
| 4L.1.c.4 | IBAM-IBAM> Content>tier charge> create category Test create category enter special character to parent en - Key in “parent@*<>en“ to “parent category en” - Key in “parent category (bm)” - Click on update button | Display main tire charge page – added new category in category name | √ |  | No reference in BRS. |
| 4L.1.c.5 | IBAM-IBAM> Content>tier charge> create category Test create category enter special character to parent bm - Key in “parent category en” - Key in “parent@*<>en“ to “parent category (bm)” - Click on update button | Display main tire charge page – added new category in category name | √ |  | No reference in BRS. |
| 4L.1.c.6 | IBAM-IBAM> Content>tier charge> create category Test create category enter space to parent bm - Key in “cat par en” to “parent category en” - Key in “parcatbm” to “parent category (bm)” - Click on update button | Display main tire charge page – added new category in category name | √ |  | No reference in BRS. |
| 4L.1.c.7 | IBAM-IBAM> Content>tier charge> create category Test create category enter space to parent bm - Key in “catparen” to “parent category en” - Key in “cat par bm” to “parent category (bm)” - Click on update button | Display main tire charge page – added new category in category name | √ |  | No reference in BRS. |
| 4L.1.c.8 | IBAM-IBAM> Content>tier charge> create category Test create category enter existing parent cat en with different parent bm - Key in “catparen” to “parent category en” - Key in “catparbm” to “parent category (bm)” - Click on update button - Key in “catparen” to “parent category en” - Key in “parentbm” to “parent category (bm)” - Click on update button | Error message: Category name already exist | √ |  | No reference in BRS. |
| 4L.1.d | IBAM-IBAM> Content>tier charge - Click on search hyperlink | Display tire charge screen | √ |  | No reference in BRS. |
| 4L.1.d.1 | IBAM-IBAM> Content>tier charge>search Test search enter alphanumeric data in tire charge code - Key In tired “tire5” to charge code - Click on search button | Display founded tire charge or shows message No Result(s) Found. | √ |  | No reference in BRS. |
| 4L.1.d.2 | IBAM-IBAM> Content>tier charge>search Test search enter alphanumeric data to tire charge display name - Key In “tire4” to tired charge display name - Click on search button | Display founded tire charge or shows message No Result(s) Found. | √ |  | No reference in BRS. |
| 4L.1.d.3 | IBAM-IBAM> Content>tier charge>search Test search enter special character to tire charge display name - Key In “@” to tired charge display name - Click on search button | Error message: Tiered Charges Code cannot include special character and space | √ |  | No reference in BRS. |
| 4L.1.d.4 | IBAM-IBAM> Content>tier charge>search Test search enter alphabetic character to charge - Key In “amount” to charge - Click on search button | Error message: Tiered Charges Display Name is not in proper currency format. |  | √ | Error message: Charge is not in proper currency format Or tired charge display name is required (if M) |
| 4L.1.d.5 | IBAM-IBAM> Content>tier charge>search Test search enter special character to charge - Key In “@<>” to charge - Click on search button | Error message: Tiered Charges Display Name is not in proper currency format. |  | √ | Error message: Charge is not in proper currency format |
| 4L.1.d.6 | IBAM-IBAM> Content>tier charge Test search enter special character to amount to - Key In “@<>” to amount to - Click on search button | Error message: Amount To is not in proper currency format. | √ |  | No reference in BRS. |
| 4L.1.d.7 | IBAM-IBAM> Content>tier charge Test search enter alphabetic character to amount to - Key In “amount to” to charge - Click on search button | Error message: Amount To is not in proper currency format. | √ |  | No reference in BRS. |
| 4L.2 | IBAM-IBAM> Content>tier charge> selected category name - Click on “category name” hyperlink. | Display tier charge with sub category name and content listing page |  | √ | 1. Add aback button to let user to go back to main Tier Charge page Content list does not have any pagination 2. Missing actions: delete and edit for contents list |
| 4L.2.1 | IBAM-IBAM> Content>tier charge> selected category name - Click on “sub category name” hyperlink. | Display Category TestEN with create category button and content list with create content button | √ |  |  |
| 4L.2.1.a | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name - Click on “create category” button. | Display create category page | √ |  | Add aback button to let user to go back to previous page , user is ignored |
| 4L.2.1.a.1 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>create category Test Create category enter alphabetic data - Key in “category name (en)” - Key in “category name (bm)” - Click on done button | Display Category TestEN with create category button and content list with create content button Also add new sub category with edit and delete hyperlink there | √ |  | No reference in BRS. |
| 4L.2.1.a.2 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>create category Test Create category enter empty value or space - Key in “ “ to “category name (en)” - Key in “category name (bm)” - Click on done button | Error message: Category Name (EN) is required. | √ |  | No reference in BRS. |
| 4L.2.1.a.3 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>create category Test Create category enter special characters and space - Key in “cat@ name<>“ to “category name (en)” - Key in “cat@ name<>“ to “category name (bm)” - Click on done button | Display Category TestEN with create category button and content list with create content button Also add new sub category with edit and delete hyperlink there | √ |  | No reference in BRS. |
| 4L.2.1.a.4 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>create category Test Create category enter same name - Key in “catname“ to “category name (en)” - Key in “catname“ to “category name (bm)” - Click on done button | Error message: Category Name (BM) Cannot be as Similar as Category Name (EN). | √ |  | No reference in BRS. |
| 4L.2.1.a.4 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>create category Test Create category enter numeric data - Key in “123456“ to “category name (en)” - Key in “7890“ to “category name (bm)” - Click on done button | Display Category TestEN with create category button and content list with create content button Also add new sub category with edit and delete hyperlink there | √ |  | No reference in BRS. |
| 4L.2.1.b | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name - Click on “edit” hyperlink. | Display content – category edit page | √ |  | No reference in BRS. |
| 4L.2.1.b.1 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>edit Test edit enter valid data - Key in to category name (en)”. - Key in to category name (bm)”. - Click on update button | Display Category TestEN with create category button and content list with create content button Also add edited sub category with edit and delete hyperlink there | √ |  | No reference in BRS. |
| 4L.2.1.b.2 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>edit Test edit do not enter any character - Key in to category name (en)”. - Key in to category name (bm)”. - Click on update button | Error message: Category name already exist | √ |  | No reference in BRS. |
| 4L.2.1.b.3 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>edit Test edit ,delete exists characters - Delete characters of “category name (en)”. - Delete characters of “category name (bm)”. - Click on update button | Error message: Category Name (EN) is required. | √ |  | No reference in BRS. |
| 4L.2.1.b.4 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>edit Test edit, update category name (bm). - Do not change “category name (en)”. - Update “category name (bm)”. - Click on update button | Error message: Category name already exist | √ |  | No reference in BRS. |
| 4L.2.1.b.5 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>edit Test edit enter special characters - Key in “catname<>” to category name (en)”. - Key in “@ num%” to to category name (bm)”. - Click on update button | Display Category TestEN with create category button and content list with create content button Also add edited sub category with edit and delete hyperlink there | √ |  | No reference in BRS. |
| 4L.2.1.c | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name - Click on “delete” button. | Display content – delete category confirm page | √ |  | No reference in BRS. |
| 4L.2.1.c.1 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name - Click on “cancel” button. | Display Category TestEN with create category button and content list with create content button | √ |  | No reference in BRS. |
| 4L.2.1.c.2 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name - Click on “confirm” button. | Display Category TestEN with create category button and content list with create content button Also delete that from sub category name | √ |  | No reference in BRS. |
| 4L.2.1.d. | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name - Click on “create content” button. | Display tiered charge page Step 1 of 2 | √ |  | Step coloring is not suitable for Agro. If it changes to red it is better. Instead of upper path direction if a back button exists it would convenience for client |
| 4L.2.1.d.1 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>create content Test Create content enter valid data - Key in “tieredd charge code’ - Key in “7890“ to “tieredd charge display name” - Key in amount to - Key in charges’ - Click on next button | Display tieredd charged confirm page Step 2 of 3 | √ |  |  |
| 4L.2.1.d.1.a | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>create content - Click on done button | Display tieredd charged result page Step 3 of 3 | √ |  |  |
| 4L.2.1.d.1.b | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>create content - Click on tieredd charged button | Display Category TestEN with create category button and content list with create content button Also add new content list with details hyperlink is there | √ |  |  |
| 4L.2.1.e | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name> - Click on detail hyperlink | Display tieredd charges detail page |  | √ | Add back button here |
| 4L.2.1.e.1 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail - Click on edit button | Display edit page Step 1 of 3 | √ |  | Red color stepping is a better color. |
| 4L.2.1.e.1.a | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail>edit - Click on back button | Back to previous page | √ |  |  |
| 4L.2.1.e.1.b | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail>edit Test edit enter valid data - Key in display name - Key in amount to - Key in charges - Click on update button | Display confirmation page Step 2 of 3 | √ |  |  |
| 4L.2.1.e.1.b.1 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail>edit Test edit enter space or empty data - Key in “ “ to display name - Key in amount to - Key in charges - Click on update button | Only Error message: Tiered Charges Display Name is required. | √ |  |  |
| 4L.2.1.e.1.b.2 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail>edit Test edit enter space or empty data - Key in display name - Key in “ “ to amount to - Key in charges - Click on update button | Accepted by system. |  | √ | Amount to is M fields in BRS. Error message: Tiered Charges Amount To is required. |
| 4L.2.1.e.1.b.3 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail>edit Test edit enter space or empty data - Key in display name - Key in amount to - Key in “ “ to charges - Click on update button | Accepted by system. |  | √ | Charges is M fields in BRS. Error message: Tiered Charges Charges is required. |
| 4L.2.1.e.1.c | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail>edit - Click on back button | Back to previous page Step 1 of 2 |  | √ | Re order back Confirm button |
| 4L.2.1.e.1.d | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail>edit - Click on confirm button |  |  | √ | Error page 404 |
| 4L.2.1.e.1.e | There are other situations that can be considered. These test cases are on hold. It is needed to write after above page is available. |  |  |  |  |
| 4L.2.1.e.2 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail - Click on delete button | Display delete tiered charge confirm page Step 1 of 2 | √ |  | Red color stepping is a better color. |
| 4L.2.1.e.2.a | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail>delete - Click on confirm button | Display content delete tiered charge result page Step 2 of 2 | √ |  | Red color stepping is a better color. |
| 4L.2.1.e.2.a.1 | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail>delete - Click on cancel button | According to BRS (it is not ready yet) Go back to details page |  | √ | Cancel button Deletes the tiered charge instead of canceling action. |
| 4L.2.1.e.2.b | IBAM-IBAM> Content>tier charge> selected category name>selected sub category name>detail>delete - Click on tiered charges button | Display Category TestEN with create category button and content list with create content button Also delete content list | √ |  |  |