# Module Test Checklist

| Test Ref : PENRIL/AGRO/BIB001 |  | Project: AGRO BUSINESS INTERNET BANKING (PHASE 2) |
| --- | --- | --- |
| Performed by: ## Ngoh Chee Onn | Module or Screen: ## Own Account Transfer : Transfer– Single User |  |
| Test Data Source: as test script Penril-AgroIB-TS003b-BIB Own Account Transfer : Transfer (Task# 2537) | Objectives: ## To test on basic functionality of Own Account Transfer for the Initiator |  |

| Test Case# | Description / Test Step Expected Result | Expected Result | Test Result (Tick √) |  | Date Tested | Remarks / Comments |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Pass | Fail |  |  |
| 1.0 | AGRO – BIB - Fund Transfer – Own Account Test on Fund Transfer – Own Account. - Approver all access to own account transfer screen. | BIB system display Own account screen. | √ |  | 3/6/13 | - Failed to proceed to Own Account Transfer pages with showing message "Session expired. You have left the browser idle for more than 5 minutes. Please login again." - Fix and re-test done on 3/6/13 |
| 1.1 | AGRO - BIB - Fund Transfer – Own Account Test on Fund Transfer – Own Account. - Input “From Account” - Input “To Account” - Input “Amount”. - Click on “Next” button. | IBS display OWN fund transfer confirmation screen. | √ |  | 3/6/13 | - Failed to display OWN fund transfer confirmation screen with error message "???en.general.default???". - Fix and re-test done on 6/6/13 |
| 1.2 | AGRO –BIB - Fund Transfer – Own Account Test on Fund Transfer – Own Account – Don’t fill or select From Account, To Account, Amount, Pay mode - Input “ ” to “From Account” - Input “ ” to “To Account” - Input “ ” to Amount. - Click on “Next” button. | Error message: <From Account, To Account, amount is required.> | √ |  | 3/6/13 |  |
| 1.2.1 | AGRO -BIB - Fund Transfer – Own Account Test on Fund Transfer – Own Account – Select similar to Account same as from Account. - Input “From Account” - Input “To Account” - Input “Amount”. - Click on “Next” button | Error message: < From Account and To Account must not be the same. > | √ |  | 3/6/13 |  |
| 1.3 | AGRO – BIB – Fund Transfer – Own Account Test on Fund Transfer – Own Account - Input “Enter Secure pass PIN number”. - Click on “Confirm” button | O to Own Fund Transfer result screen.<Approver all is able to make another transaction by clicking “Make another transaction ” button and also Approver all can print a receipt by clicking on the “Print Receipt ”> | √ |  | 3/6/13 | - No text field to enter secure pass PIN number. - Fix and re-test done on 6/6/13 |
| 1.3.1 | AGRO – BIB – Fund Transfer – Own Account Test on Fund Transfer – Own Account – Enter less than 6 digits to Secure Pass Pin Number. - Input “45632” to “Enter Secure pass PIN number”. - Click on “Confirm” button | Error message: <Secure pass number must be 6 digits> | √ |  | 6/6/13 |  |
| 1.4 | AGRO – BIB – Fund Transfer – Own Account Test on Fund Transfer – Own Account – Print receipt - Click on “Print receipt” button | Successful generate receipt’s pop-up display | √ |  | 6/6/13 |  |
| 1.4.1 | AGRO – BIB – Fund Transfer – Own Account Test on Fund Transfer – Own Account – Make Another transaction - Click on “Make another transaction” button | Go back to Own account transfer screen. | √ |  | 6/6/13 |  |