PROJECT CHANGE REQUEST FORM

Project Name: KFH IB SAN CCL

Prepared by: Vincent Devethas

Date : 23/07/2013

Change Request No.: IBSCR058

1. Requestor Information

Fill in with appropriate information or place an “X” next to those that apply:

Area of Change:

| Scope | [ X ] | Schedule | [ ] | Migration | [ ] |
| --- | --- | --- | --- | --- | --- |
| Budget | [ ] | Quality | [ ] |  |  |

| Is this Change the result of a Risk Management Action? |  |  |
| --- | --- | --- |
| No [ ] | Yes [ ] | Risk ID: |

Scope of Change:

| Information Site GUI | [ ] | BVMC | [ ] | CIB Reports | [ X ] |
| --- | --- | --- | --- | --- | --- |
| Information Site Tools | [ ] | CORUS | [ X ] | BIB Reports | [ X ] |
| Content | [ ] | CIB Demo | [ ] | BIB User Guide | [ ] |
| Database Table | [ X ] | BIB Demo | [ ] | CIB User Guide | [ ] |
| ESB | [ X ] | KFHMB | [ ] | IBGCore | [ X] |
| CIB | [ X ] | BIB | [ X ] |  |  |

| Proposed Change Description and References: |  |  |  |
| --- | --- | --- | --- |
| MEPS Shared ATM Network - Interbank Credit Card and Loan Repayment (SAN CCL) is an interbank Credit Card and Loan/Financing Repayment services riding on the existing Shared ATM Network facilitated by MEPS. With SAN CCL implementation, KFHMB's customers with credit card and loan facilities with any other MEPS participating bank will able to make payments to the said services via ATM, Internet Banking or Mobile Banking. On the other hand, other MEPS participating bank customers can also make payment to KFHMB Financing Accounts and Credit Card (in future). |  |  |  |
| Justification: |  |  |  |
| Hyperlinks: Please see Appendix A for the proposed schedule. |  |  |  |
| Impact of Not Implementing: | Transaction will not categorized by payment type |  |  |
| Proposed Change: |  |  |  |

Alternatives:Initial Review Results of the Change Request

| Initial Review Date: |  |  | Assigned To: |
| --- | --- | --- | --- |
| Action |  |  | Comments |
| Approval for Impact Analysis | [ ] |  |  |
| Reject | [ ] |  |  |
| Defer Until | [ ] |  |  |
| Express Approval | [ ] |  |  |

3. Initial Impact Analysis

| Baselines Affected: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Configuration Items Affected (e.g product specifications): |  |  |  |  |  |  |
| Cost / Schedule Impact Analysis Required? (check one) |  |  |  | Yes [ X ] | No [ ] |  |
| Impact on Cost: |  |  |  |  |  |  |
| Impact on Schedule: |  |  |  |  |  |  |
| Impact on Resources: |  |  |  |  |  |  |
| Risk associated with implementing the change: |  |  |  |  |  |  |
| Risk associated with not implementing the change: |  |  |  |  |  |  |
| Final Review Results: |  |  |  |  |  |  |
| Review Date: |  |  |  |  |  |  |
| Priority: (check one) | High [ ] |  | Medium [ X ] |  |  | Low [ ] |

4. Impact Analysis Results

Specific Requirements Definition:

| Additional Resource Requirements (insert rows as needed): | Work Days | Cost |
| --- | --- | --- |
| Enhance CIB, BIB, Corus, IBGCore, ESB, Reports | 15 | RM 30,000.00 |
| Subtotal |  | RM 30,000.00 |
| Government Tax (6%) |  | RM 1,800.00 |
| Special Discount |  | RM 1,800.00 |
| Totals | 15 | RM 30,000.00 |

| Impact of Not Implementing the Change: | Transaction will not categorized by payment type |
| --- | --- |
| Alternatives to the Proposed Change: | N/A |
| 5. Final Recommendation. |

Project C

- 6. Project Change Request Form / Signatures

| Project Name: | KFH IB Payment Type Enhancement |
| --- | --- |
| Project Manager: |  |

I have reviewed the information contained in this Project Change Request Form and agree:

| Name | Title | Signature | Date (MM/DD/YYYY) |
| --- | --- | --- | --- |

The signatures above indicate an understanding of the purpose and content of this document by those signing it. By signing this document, they agree to this as the formal Project Change Request Form.

# Appendix

# Scope of Delivery

| Application | Module | Description | Category |
| --- | --- | --- | --- |
| CIB | - Own Account Transfer | - Add column “Payment Type” in the details screen. - It will be a dropdown selection and selection is mandatory. - Payment Type selection will be stored in warehouse. - Payment Type selections will be: - Current / Saving Account - Mortgage Financing - Auto Financing - Personal Financing - Handle fund transfer to Loan account | Enhancement |
|  | - 3rd Party Transfer - 3rd Party Transfer Beneficiary Maintenance | - Add column “Payment Type” in the details screen. - It will be a dropdown selection and selection is mandatory. - Payment Type selection will be stored in warehouse. - Payment Type selections will be: - Current / Saving Account - Mortgage Financing - Auto Financing - Personal Financing - Handle fund transfer to Loan account | Enhancement |
|  | - Interbank Transfer - Interbank Transfer Beneficiary Maintenance | - Add column “Payment Type” in the details screen. - It will be a dropdown selection and selection is mandatory. - Payment Type selection will be stored in warehouse. - Payment Type selections will be: - Current / Saving Account - Loan / Financing Repayment - Credit Card Repayment | Enhancement |
|  | - iPay Transfer - iPay Transfer Beneficiary Maintenance | - Add column “Payment Type” in the details screen. - It will be a dropdown selection and selection is mandatory. - Payment Type selection will be stored in warehouse. - Payment Type selections will be: - Current / Saving Account - Loan / Financing Repayment - Credit Card Repayment | Enhancement |
| BIB | Own Account Transfer | - Add column “Payment Type” in the details screen. - It will be a dropdown selection and selection is mandatory. - Payment Type selection will be stored in warehouse. - Payment Type selections will be: - Current / Saving Account - Mortgage Financing - Auto Financing - Personal Financing - Handle fund transfer to Loan account | Enhancement |
|  | - 3rd Party Transfer - 3rd Party Transfer Beneficiary Maintenance | - Add column “Payment Type” in the details screen. - It will be a dropdown selection and selection is mandatory. - Payment Type selection will be stored in warehouse. - Payment Type selections will be: - Current / Saving Account - Mortgage Financing - Auto Financing - Personal Financing - Handle fund transfer to Loan account | Enhancement |
|  | - Interbank Transfer - Interbank Transfer Beneficiary Maintenance | - Add column “Payment Type” in the details screen. - It will be a dropdown selection and selection is mandatory. - Payment Type selection will be stored in warehouse. - Payment Type selections will be: - Current / Saving Account - Loan / Financing Repayment - Credit Card Repayment | Enhancement |
| Corus | IB Transaction History | - Add “Payment Type” as one of the search criteria. - Display Payment Type in the result screen. | Enhancement |
|  | OFI Enquiry | - Add “Payment Type” as one of the search criteria. - Display Payment Type in the result screen. | Enhancement |
|  | RFI Enquiry | - Add “Payment Type” as one of the search criteria. - Display Payment Type in the result screen. | Enhancement |
|  | Payment Type Maintenance | - Administrative module to add/remove/modify payment type. | New |
|  | Interbank Account Length Maintenance | - Administrative module to add/remove/modify Interbank Account length | New |
| CIB Report | - Own Account Transfer Report - IBFT Transfer Report - Interbank Transfer Report - Intrabank Transfer Report - Internet Transaction Report - ITEPS Report | - Add report column “Payment Type” and display the value. | Enhancement |
| BIB Report | - Own Account Transfer Report - Interbank Transfer Report - Intrabank Transfer Report - Internet Transaction Report - ITEPS Report | - Add report column “Payment Type” and display the value. | Enhancement |
| IBGCore | - IBG Crediting | - Handle crediting of beneficiary Loan account | Enhancement |
| ESB | - Integration message: - Own Account Transfer - 3rd party Transfer - IBG Crediting | - Create additional integration messages to transfer fund from CASA to Loan Account | New |