# Document Name: SAMBA configuration plan for sharing FOREX Rates & Unit Trust folder

Document Date: 22 January 2008

Version: 1.0

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |

Check List

| No | # Server taking place | Description |
| --- | --- | --- |
| 1 | KFHIB06 (Authentication Server) |  |

- Implementation Plan

| Step | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 10 min | Following steps required for generating the authentication keys and stored into authorized host(s) hence ssh communication between them will required no password after this step applied. For this action, server affected are kfhib03 & kfhib04 - Login to kfhib03 as bvadmin - Execute following command - ssh-keygen -t rsa - do not enter the passphrase if prompt to enter - ssh bvadmin@kfhib04 mkdir -p .ssh (create a .ssh directory at remote host) - cat .ssh/id_rsa.pub ¦ ssh bvadmin@kfhib04 'cat >> .ssh/authorized_keys' (copy the public key to remote host) - ssh bvadmin@kfhib04 hostname(testing the new configuration) - Change the permission of .ssh directory to 700 | Hazri |
|  | 5 min | At kfhib03 & kfhib04(App Server 1 & 2): Login as root. Copy the “unison” program to “/usr/bin/” folder in both server | Hazri |
|  | 20 min | At kfhib03 (App Server 1): Setup cron job Create a folder named “syncho” at /export/home/bvadmin/. Copy the file “syn.sh” to /export/home/bvadmin/syncho/ Open crontab bash-3.00$ export EDITOR=vi; bash-3.00$ crontab –e Copy the below line to the crontab and save 00,5,10,15,20,25,30,35,40,45,50,55 * * * * /export/home/bvadmin/syncho/syn.sh | Hazri |

## Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |

- Standby List

Standby Period: 10:00am – 10:00pm

Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| NurAzri |  | IB server access | Onsite/Offsite | 6th Floor |
| Johari |  | IB server access | Onsite/Offsite | 6th Floor |

User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Mohd Hazri | 013-353-1001 | Report Generation | Onsite/Offsite | 6th Floor |
| Tan Lee Yong | 019-559-8816 | kfh_consumer | Onsite/Offsite | 6th Floor |