- Document Name	: KFH IBG System Migration Plan(2014-005)

- Scheduled Date	: 21 November 2013

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | Backup At kfhib19 (IBG Server) - Backup these folders from: - “/home/jbadmin/IBGCore” - “bin” - “/opt/jboss501/server/default/deploy” - “scheduler.war” - “IBGWS.war” |  |

- Check List

| No | # Item | Responsibility |
| --- | --- | --- |
| 1. | At kfhib19 login as “jbadmin” |  |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | Database | - |
| 2. | Config files deployment | - |

- Server IP

| Server | IP |
| --- | --- |
| Kfhib19 | 10.30.208.9 |

- Implementation

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 5 min | At kfhib19 Stop Server - Login as “jbadmin” - cd /opt/jboss501/bin/ - Run ./shutdown.sh -S - Run ps -ef ¦ grep java Make sure all the running process(es) successful stopped. If not kill the process(es). |  |
|  | 10 min | At kfhib19 IBGCore , IBGWS.war & Scheduler.war Copy migration folder from //10.20.8.35/InternetBanking/Production/ IBG_windows_5 to local directory. Migrate files : IBGCore - Copy folder “<localdirectory>/ patches/IBGCore” from local directory to kfhib19 at “/home/jbadmin/IBGCore” When it prompt, select Yes to All to overwrite the file Migrate files : IBGWS & Scheduler - Copy folder “<localdirectory>/ patches/IBGWS.war” and Copy folder “<localdirectory>/ patches/scheduler.war” from local directory to kfhib19 at “/opt/jboss501/server/default/deploy/” When it prompt, select Yes to All to overwrite the file Check sum : IBGCore Copy “cksum_IBGCore.sh” from local directory at “<localdirectory>/ patches/IBGCore” to kfhib18 at “/home/jbadmin/IBGCore/” Validate files - cd /home/jbadmin/IBGCore/ - Run chmod 755 cksum_IBGCore.sh - Run ./cksum_IBGCore.sh > cksum_IBGCoreProd.txt - File “cksum_ IBGCoreProd.txt” will be generated at “/home/jbadmin/IBGCore/”. - Compare the contents of the generated file “cksum_IBGCoreProd.txt” with file “cksum_IBGCore_staging.txt” at local directory at “<localdirectory>/ patches/IBGCore”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_IBGCoreProd.txt“ to local directory at “<localdirectory>/ patches”. - Delete “cksum_IBGCore.sh” and “cksum_IBGCoreProd.txt” at kfhib18 at “/home/jbadmin/IBGCore/bin”. Check sum : IBGWS Copy “cksum_IBGWS.sh” from local directory at “<localdirectory>/ patches/ IBGWS.war” to kfhib18 at “/opt/jboss501/server/default/deploy/IBGWS.war” Validate files - cd /opt/jboss501/server/default/deploy/IBGWS.war - Run chmod 755 cksum_ IBGWS.sh - Run ./cksum_IBGWS.sh > cksum_IBGWSProd.txt - File “cksum_IBGWSProd.txt” will be generated at “/opt/jboss501/server/default/deploy/IBGWS.war”. - Compare the contents of the generated file “cksum_IBGWSProd.txt” with file “cksum_IBGWS_staging.txt” at local directory at “<localdirectory>/ patches/ IBGWS.war”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_ IBGWSProd.txt“ to local directory at “<localdirectory>/ patches/ IBGWS.war”. - Delete “cksum_IBGWS.sh” and “cksum_IBGWSProd.txt” at kfhib18 at “/opt/jboss501/server/default/deploy/IBGWS.war”. Check sum : Scheduler Copy “cksum_Scheduler.sh” from local directory at “<localdirectory>/ patches/scheduler.war” to kfhib18 at “/opt/jboss501/server/default/deploy/scheduler.war” Validate files - cd /opt/jboss501/server/default/deploy/scheduler.war - Run chmod 755 cksum_Scheduler.sh - Run ./cksum_Scheduler.sh > cksum_SchedulerProd.txt - File “cksum_SchedulerProd.txt” will be generated at “/opt/jboss501/server/default/deploy/scheduler.war”. - Compare the contents of the generated file “cksum_SchedulerProd.txt” with file “cksum_Scheduler_staging.txt” at local directory at “<localdirectory>/ patches/scheduler.war”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_SchedulerProd.txt“ to local directory at “<localdirectory>/ patches/scheduler.war”. - Delete “cksum_Scheduler.sh” and “cksum_SchedulerProd.txt” at kfhib18 at “/opt/jboss501/server/default/deploy/scheduler.war”. Edit File - Go to the below directory and edit properties file: IBGBusinessOptionsResources.properties at - “/home/jbadmin/IBGCore/bin/i18n” - “/opt/jboss501/server/default/deploy/IBGWS.war/WEB-INF/classes/i18n” - “/opt/jboss501/server/default/deploy/scheduler.war/WEB-INF/classes/i18n” Change the properties ibg.windows.option.value=1;2;3;4 ibg.windows.option.display=0700;0900;1200;1400 ibg.file.id.modifier.option.value=1;2;3;4 ibg.file.id.modifier.option.display=A;B;C;D to ibg.windows.option.value=1;2;3;4;5 ibg.windows.option.display=0700;1000;1300;1600;1900 ibg.file.id.modifier.option.value=1;2;3;4;5 ibg.file.id.modifier.option.display=A;B;C;D;E |  |
|  | 2 min | At kfhib19 (IBG Server): Back up nohup - cd /opt/jboss501/bin/ - Rename the “nohup.out” |  |
|  | 10 min | At kfhib19 (IBG Server): Start Server - cd /opt/jboss501/bin/ - Run nohup ./run.sh -b 0.0.0.0 & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) |  |

- Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 35 min | At kfhib19 (IBG Server): - Follow step 2 to Stop Server. - Restore the backup folder of “bin” to - “/home/jbadmin/IBGCore” and backup folder of “IBGWS.war” and “scheduler.war” to - “/opt/jboss501/server/default/deploy” - Follow step 6 to Start Server |  |

- Standby List

- Standby Period: 9:00am – 6:00pm

- Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Hafiz | 013-6676995 | IBG | Onsite/Offsite | 8th Floor, Prestige |
| Shuhaida | 014-2685184 | IBG | Onsite/Offsite | 8th Floor, Prestige |