- Document Name	: KFH Internet Banking Migration Plan(2014-005)

- kfh_corus.war

- Scheduled Date	:

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | Backup Note: Do not backup the deployment files/folders at ‘/opt/BV1TO1/JBoss/server/bv_framework#/deploy/’ at each instance to avoid error during deployment. At kfhib03 (App Server 1) - Backup folder from bv_framework0 at: “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/” - kfh_corus.war At kfhib04 (App Server 2) - Backup folder from bv_framework3 at: “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/” - kfh_corus.war |  |

- Check List

| No | # Item | Responsibility |
| --- | --- | --- |
| 1. | At kfhib10, kfhib03, kfhib04, login as “bvadmin” |  |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | BVMC settings | - |
| 2. | Database | / |
| 3. | Config files deployment | / |
| 4. | ESB | - |
| 5. | Web Server (SMS) | - |

- Server IP

| Server | IP |
| --- | --- |
| kfhib03 | 10.20.208.1 |
| kfhib04 | 10.20.208.4 |
| Kfhib10 | 10.20.203.13 |

- Implementation Plan

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 10 min | Copy migration folder from \\10.20.8.35\InternetBanking\Production\IBG_windows_5 to local directory. |  |
|  | 5 min | At kfhib03 (App Server 1): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh -stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the process(es). |  |
|  | 10 min | At kfhib03 (App Server 1) for kfh_corus.war: Migrate files - Copy folder “<localdirectory>/kfh_consumer/patches/kfh_corus.war” from local directory and put into kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy”. - Edit file - “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_corus.war/WEB-INF/web.xml” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_corus.war/WEB-INF/web.xml” and edit as highlighted: XXX = XXX + 0.00001 <servlet> <servlet-name>project_version</servlet-name> <jsp-file>/jsp/version.jsp</jsp-file> <init-param> <param-name>version_id</param-name> <param-value>XXX</param-value> </init-param> </servlet> <servlet-mapping> <servlet-name>project_version</servlet-name> <url-pattern>/version</url-pattern> </servlet-mapping>. - “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_corus.war/WEB-INF/classes/my/com/cst/resources/message/IBBusinessOptionsResources.properties window.option.value=0;1;2;3;4 window.option.display=1;2;3;4;5. Validate files For bv_framework0 - cd /opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus.war - Run chmod 755 cksum_kfh_corus.sh - Run cksum_kfh_corus.sh > cksum_kfh_corus_out0.txt - File “cksum_kfh_corus_out0.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus.war”. - Compare the contents of the generated file “cksum_kfh_corus_out0.txt” with file “cksum_kfh_corus_staging.txt” at local directory at “<localdirectory>/kfh_corus_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_corus_out0.txt“ to local directory at “<localdirectory>/kfh_consumer_stable/patches”. - Delete “cksum_kfh_corus.sh” and “cksum_kfh_corus_out0.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus.war” For bv_framework1 - cd /opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus.war - Run chmod 755 cksum_kfh_corus.sh - Run cksum_kfh_corus.sh > cksum_kfh_corus_out1.txt - File “cksum_kfh_corus_out1.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus.war”. - Compare the contents of the generated file “cksum_kfh_corus_out1.txt” with file “cksum_kfh_corus_staging.txt” at local directory at “<localdirectory>/kfh_corus_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_corus_out1.txt“ to local directory at “<localdirectory>/kfh_corus_stable/patches”. - Delete “cksum_kfh_corus.sh” and “cksum_kfh_corus_out1.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus.war” Copy the generated checksum files from local directory at “<localdirectory>/kfh_corus_stable/patches” to kfhib10 at “/export/home/bvadmin/data/migration/kfh_corus/patches”. |  |
|  | 1 min | At kfhib03 (App Server 1): Delete cache - Delete folders: - kfh_corus from these directories: /opt/BV1TO1/JBoss/server/bv_framework0/work/jboss.web/localhost/ /opt/BV1TO1/JBoss/server/bv_framework1/work/jboss.web/localhost/ |  |
|  | 20 min | At kfhib03 (App Server 1): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework0” and “/opt/BV1TO1/JBoss/server/bv_framework1” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh -start exclude_primary |  |
|  | 5 min | Test at browser: - Clear cache at intenet browser - Open this site in browser: kfh_consumer: - http://kfhib03:7210/kfh_consumer - http://kfhib03:7310/kfh_consumer kfh_bib: - http://kfhib03:7210/kfh_bib - http://kfhib03:7310/kfh_bib |  |
|  | 5 min | At kfhib04 (App Server 2): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh –stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the process(es). |  |
|  | 10 min | At kfhib04 (App Server 2) for kfh_corus.war: Migrate files - Copy folder “<localdirectory>/kfh_consumer/patches/kfh_corus.war” from local directory and put into kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy”. - Edit file - “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_corus.war/WEB-INF/web.xml” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_corus.war/WEB-INF/web.xml” and edit as highlighted: XXX = XXX + 0.00001 <servlet> <servlet-name>project_version</servlet-name> <jsp-file>/jsp/version.jsp</jsp-file> <init-param> <param-name>version_id</param-name> <param-value>XXX</param-value> </init-param> </servlet> <servlet-mapping> <servlet-name>project_version</servlet-name> <url-pattern>/version</url-pattern> </servlet-mapping>. - “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_corus.war/WEB-INF/classes/my/com/cst/resources/message/IBBusinessOptionsResources.properties window.option.value=0;1;2;3;4 window.option.display=1;2;3;4;5. Validate files For bv_framework2 - cd /opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus.war - Run chmod 755 cksum_kfh_corus.sh - Run cksum_kfh_corus.sh > cksum_kfh_corus_out0.txt - File “cksum_kfh_corus_out0.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus.war”. - Compare the contents of the generated file “cksum_kfh_corus_out0.txt” with file “cksum_kfh_corus_staging.txt” at local directory at “<localdirectory>/kfh_corus_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_kfh_corus_out0.txt“ to local directory at “<localdirectory>/kfh_consumer_stable/patches”. - Delete “cksum_kfh_corus.sh” and “cksum_kfh_corus_out0.txt” at kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus.war” For bv_framework3 - cd /opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus.war - Run chmod 755 cksum_kfh_corus.sh - Run cksum_kfh_corus.sh > cksum_kfh_corus_out1.txt - File “cksum_kfh_corus_out1.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus.war”. - Compare the contents of the generated file “cksum_kfh_corus_out1.txt” with file “cksum_kfh_corus_staging.txt” at local directory at “<localdirectory>/kfh_corus_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_kfh_corus_out1.txt“ to local directory at “<localdirectory>/kfh_corus_stable/patches”. - Delete “cksum_kfh_corus.sh” and “cksum_kfh_corus_out1.txt” at kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus.war” Copy the generated checksum files from local directory at “<localdirectory>/kfh_corus_stable/patches” to kfhib10 at “/export/home/bvadmin/data/migration/kfh_corus/patches”. |  |
|  | 1 min | At kfhib04 (App Server 2): Delete cache - Delete folders: - kfh_corus from these directories: /opt/BV1TO1/JBoss/server/bv_framework2/work/jboss.web/localhost/ /opt/BV1TO1/JBoss/server/bv_framework3/work/jboss.web/localhost/ from this directory: /opt/BV1TO1/JBoss/server/bv_framework3/work/jboss.web/localhost/ |  |
|  | 20 min | At kfhib04 (App Server 2): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework2” and “/opt/BV1TO1/JBoss/server/bv_framework3” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh –start exclude_primary |  |
|  | 5 min | Test at browser: - Clear cache at internet browser - Open this site in browser: kfh_consumer: - http://kfhib04:7410/kfh_consumer - http://kfhib04:7510/kfh_consumer kfh_bib: - http://kfhib04:7410/kfh_bib - http://kfhib04:7510/kfh_bib kfh_corus: - http://kfhib04:7410/kfh_corus - http://kfhib04:7510/kfh_corus |  |

- Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 35 min | At kfhib03 (App Server 1): Apps - Follow Step 2 to stop BV servers - Follow Step 3 to deploy - Restore the backup folders: - kfh_bib.war - kfh_consumer.war - IBUtils - BIBReport to “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/” - Follow Step 7 to start BV servers |  |
|  | 35 min | At kfhib04 (App Server 2): Apps - Follow Step9 to stop BV servers - Follow Step 10 to deploy - Restore the backup folders: - kfh_corus.war to “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/” to “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/” - Follow Step 16 to start BV servers |  |

- Standby List

- Standby Period: 9:00am – 6:00pm

- Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Shuhaida | 014-2685184 | IB | Onsite/Offsite | 8th floor, Prestige |
| Hafizuddin | 013-6676995 | IB | Onsite/Offsite | 8th floor, Prestige |