- Document Name	: KFH Internet Banking Migration Plan – DB (2014-005)

- Scheduled Date	:

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | Backup At kfhib07 Schema: BIB Backup Table CST_SCHEDULE_SERVICE |  |

- Server IP

| Server | IP |
| --- | --- |
| kfhib07 | 10.20.208.10 |

- Implementation Plan

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 10 min | At kfhib07: - Login to DB using below setting: - Database : IBSPRD - Port : 1088 - Server : kfhib07 - Create the tables/sequences/triggers using the script provided - Commit changes |  |

Schema: BIB

| Table Name | SQL Script |
| --- | --- |
| CST_SCHEDULE_SERVICE | Insert into CST_SCHEDULE_SERVICE (SERVICE_ID,NAME,DESCRIPTION,EMAIL_TO,UPDATE_BY,UPDATE_DATE,CLASS_NAME) values ('0025','IBG Crediting Engine Win5','RFI Crediting Process W5','kamaruddin.damiri@kfh.com.my','CorusAdmin',to_timestamp('11-MAY-10','DD-MON-RR HH.MI.SSXFF AM'),'net.penril.scheduler.job.CreditingEngineJob5'); Insert into CST_SCHEDULE_SERVICE (SERVICE_ID,NAME,DESCRIPTION,EMAIL_TO,UPDATE_BY,UPDATE_DATE,CLASS_NAME) values ('0026','OFI NACHA File Generation Win5','OFI NACHA File Gen W-5','kamaruddin.damiri@kfh.com.my','Roslan Hasan Basri',to_timestamp('17-MAR-10','DD-MON-RR HH.MI.SSXFF AM'),'net.penril.scheduler.job.GenerateNachaWin5'); Insert into CST_SCHEDULE_SERVICE (SERVICE_ID,NAME,DESCRIPTION,EMAIL_TO,UPDATE_BY,UPDATE_DATE,CLASS_NAME) values ('0027','RFI NACHA File Processing Win5','RFI NACHA File Processing W5','kamaruddin.damiri@kfh.com.my','CorusAdmin',to_timestamp('04-MAY-10','DD-MON-RR HH.MI.SSXFF AM'),'net.penril.scheduler.job.NachaReaderWin5'); Insert into CST_SCHEDULE_SERVICE (SERVICE_ID,NAME,DESCRIPTION,EMAIL_TO,UPDATE_BY,UPDATE_DATE,CLASS_NAME) values ('0028','OFI Recon Engine Win5','OFI Recon Engine Win5','shuhaida@penril.net','CorusAdmin',to_timestamp('15-MAR-14','DD-MON-RR HH.MI.SSXFF AM'),'net.penril.scheduler.job.OFIReconEngineWin5'); Insert into CST_SCHEDULE_SERVICE (SERVICE_ID,NAME,DESCRIPTION,EMAIL_TO,UPDATE_BY,UPDATE_DATE,CLASS_NAME) values ('0029','RFI Recon Engine Win5','RFI Recon Engine Win5','shuhaida@penril.net','CorusAdmin',to_timestamp('15-MAR-14','DD-MON-RR HH.MI.SSXFF AM'),'net.penril.scheduler.job.RFIReconEngineWin5'); commit; |

- Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 10 min | At kfhib07: - Drop colum Schema: BVUSERPRD Table: IB_INTERBANK_TRANSFER ALTER TABLE IB_INTERBANK_TRANSFR DROP COLUMN NEW_IC_NO; ALTER TABLE IB_INTERBANK_TRANSFR DROP COLUMN OLD_IC_NO; ALTER TABLE IB_INTERBANK_TRANSFR DROP COLUMN BUSINESS_REG_NO; ALTER TABLE IB_INTERBANK_TRANSFR DROP COLUMN OTHER_ID_NO; commit; Schema: BIB - Table: BIB_INTER_TRANSFER ALTER TABLE BIB_INTERBANK_TRANSFER DROP COLUMN NEW_IC_NO; ALTER TABLE BIB_INTERBANK_TRANSFER DROP COLUMN OLD_IC_NO; ALTER TABLE BIB_INTERBANK_TRANSFER DROP COLUMN BUSINESS_REG_NO; ALTER TABLE BIB_INTERBANK_TRANSFER DROP COLUMN OTHER_ID_NO; commit; - Table: BIB_INTERBANK_ACCOUNTS ALTER TABLE BIB_INTERBANK_ACCOUNTS DROP COLUMN NEW_IC_NO; ALTER TABLE BIB_INTERBANK_ACCOUNTS DROP COLUMN OLD_IC_NO; ALTER TABLE BIB_INTERBANK_ACCOUNTS DROP COLUMN BUSINESS_REG_NO; ALTER TABLE BIB_INTERBANK_ACCOUNTS DROP COLUMN OTHER_ID_NO; commit; - Table: BIB_BULK_PAYMENT_DETAIL ALTER TABLE BIB_BULK_PAYMENT_DETAIL DROP COLUMN NEW_IC_NO; ALTER TABLE BIB_BULK_PAYMENT_DETAIL DROP COLUMN OLD_IC_NO; ALTER TABLE BIB_BULK_PAYMENT_DETAIL DROP COLUMN BUSINESS_REG_NO; ALTER TABLE BIB_BULK_PAYMENT_DETAIL DROP COLUMN OTHER_ID_NO; ALTER TABLE BIB_BULK_PAYMENT_DETAIL DROP COLUMN ID_VALIDATION; commit; - Table: IBG_BULK ALTER TABLE IBG_BULK DROP COLUMN NEW_IC_NO; ALTER TABLE IBG_BULK DROP COLUMN OLD_IC_NO; ALTER TABLE IBG_BULK DROP COLUMN BUSINESS_REG_NO; ALTER TABLE IBG_BULK DROP COLUMN OTHER_ID_NO; ALTER TABLE IBG_BULK DROP COLUMN ID_VALIDATION; commit; - Restore data |  |

- Standby List

- Standby Period: 9:00am – 6:00pm

- Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Vincent | 012-532-6884 | - | Onsite/Offsite | 6th Floor |