- Document Name	: KFH Info Site Migration Plan – kfhmb PRD

- (KFHMB/2014-001)

- Scheduled Date	:

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | Backup At kfhib03 (App Server 1) - Backup below folders from “/opt/BV1TO1/JBoss/server/bv_framework/deploy/”: - Kfhmb.war At kfhib04 (App Server 2) - Backup below folders from “/opt/BV1TO1/JBoss/server/bv_framework/deploy/”: - Kfhmb.war |  |

- Check List

| No | # Item | Responsibility |
| --- | --- | --- |
| 1. | At kfhib10, kfhib03, kfhib04, login as “bvadmin” |  |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | BVMC settings | - |
| 2. | Database | - |
| 3. | Config files deployment | - |
| 4. | ESB | - |
| 5. | Web Server (SMS) | - |

- Server IP

| Server | IP |
| --- | --- |
| kfhib03 | 10.20.208.1 |
| kfhib04 | 10.20.208.4 |

- Implementation Plan

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 10 min | Copy all migration folder to local directory from this directory:- \\10.20.8.35\InternetBanking\Production\infosite-meps |  |
|  | 5 min | At kfhib03 (App Server 1): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh -stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the process(es). |  |
|  | 10 min | At kfhib03 (App Server 1) for kfhmb: Migrate files - Copy folder “<localdirectory>/kfhmb_stable/patches/kfhmb.war” from local directory and put into kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy”. Copy cksum files - Copy “cksum_kfhmb.sh” from local directory at “<localdirectory>/ patches” to kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfhmb.war” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfhmb.war” Validate files For bv_framework0 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfhmb.war - Run chmod 755 cksum_kfhmb.sh - Run cksum_kfhmb.sh > cksum_kfhmb_out0.txt - File “cksum_kfhmb_out0.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfhmb.war”. - Compare the contents of the generated file “cksum_kfhmb_out0.txt” with file “cksum_kfhmb_staging.txt” at local directory at “<localdirectory>/kfhmb_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfhmb_out0.txt“ to local directory at “<localdirectory> /patches”. - Delete “cksum_kfhmb.sh” and “cksum_kfhmb_out0.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfhmb.war” For bv_framework1 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfhmb.war - Run chmod 755 cksum_kfhmb.sh - Run cksum_kfhmb.sh > cksum_kfhmb_out1.txt - File “cksum_kfhmb_out1.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfhmb.war”. - Compare the contents of the generated file “cksum_kfhmb_out1.txt” with file “cksum_kfhmb_staging.txt” at local directory at “<localdirectory> /patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfhmb_out1.txt“ to local directory at “<localdirectory> /patches”. - Delete “cksum_kfhmb.sh” and “cksum_kfhmb_out1.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfhmb.war” - Copy the generated checksum files from local directory at “<localdirectory> /patches” to kfhib10 at “/export/home/bvadmin/data/migration /patches”. |  |
|  | 1 min | At kfhib03 (App Server 1): Delete cache - Delete all folders from these directories: - /opt/BV1TO1/JBoss/server/bv_framework0/work/jboss.web/localhost/ - /opt/BV1TO1/JBoss/server/bv_framework1/work/jboss.web/localhost/ |  |
|  | 20 min | At kfhib03 (App Server 1): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework0” and “/opt/BV1TO1/JBoss/server/bv_framework1” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh -start exclude_primary |  |
|  | 5 min | Test at browser: - Clear cache at intenet browser - Open this site in browser: kfhmb: - http://kfhib03:7210/kfhmb - http://kfhib03:7310/kfhmb kfh_bib: - http://kfhib03:7210/kfh_bib - http://kfhib03:7310/kfh_bib kfh_corus: - http://kfhib03:7210/kfh_corus - http://kfhib03:7310/kfh_corus kfhmb: - http://kfhib03:7210/kfhmb - http://kfhib03:7310/kfhmb |  |
|  | 5 min | At kfhib04 (App Server 2): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh –stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the - process(es). |  |
|  | 10 min | At kfhib04 (App Server 2) for kfhmb: Migrate files - Copy folder “<localdirectory>/kfhmb_stable/patches/kfhmb.war” from local directory and put into kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy”. Copy cksum files - Copy “cksum_kfhmb.sh” from local directory at “<localdirectory>/kfhmb_stable/patches” to kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfhmb.war” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfhmb.war” Validate files For bv_framework2 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfhmb.war - Run chmod 755 cksum_kfhmb.sh - Run cksum_kfhmb.sh > cksum_kfhmb_out2.txt - File “cksum_kfhmb_out2.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfhmb.war”. - Compare the contents of the generated file “cksum_kfhmb_out2.txt” with file “cksum_kfhmb_staging.txt” at local directory at “<localdirectory>/kfhmb_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_kfhmb_out2.txt“ to local directory at “<localdirectory>/kfhmb_stable/patches”. - Delete “cksum_kfhmb.sh” and “cksum_kfhmb_out2.txt” at kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfhmb.war” For bv_framework3 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfhmb.war - Run chmod 755 cksum_kfhmb.sh - Run cksum_kfhmb.sh > cksum_kfhmb_out3.txt - File “cksum_kfhmb_out3.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfhmb.war”. - Compare the contents of the generated file “cksum_kfhmb_out3.txt” with file “cksum_kfhmb_staging.txt” at local directory at “<localdirectory>/kfhmb_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_kfhmb_out3.txt to local directory at “<localdirectory>/kfhmb_stable/patches”. - Delete “cksum_kfhmb.sh” and “cksum_kfhmb_out3.txt” at kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfhmb.war” - Copy the generated checksum files from local directory at “<localdirectory>/kfhmb_stable/patches” to kfhib10 at “/export/home/bvadmin/data/migration/kfhmb_stable/patches”. |  |
|  | 1 min | At kfhib04 (App Server 2): Delete cache - Delete all folders from these directories: - /opt/BV1TO1/JBoss/server/bv_framework2/work/jboss.web/localhost/ - /opt/BV1TO1/JBoss/server/bv_framework3/work/jboss.web/localhost/ |  |
|  | 20 min | At kfhib04 (App Server 2): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework2” and “/opt/BV1TO1/JBoss/server/bv_framework3” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh –start exclude_primary |  |
|  | 5 min | Test at browser: - Clear cache at internet browser - Open this site in browser: kfhmb: - http://kfhib04:7410/kfhmb - http://kfhib04:7510/kfhmb kfh_bib: - http://kfhib04:7410/kfh_bib - http://kfhib04:7510/kfh_bib kfh_corus: - http://kfhib04:7410/kfh_corus - http://kfhib04:7510/kfh_corus kfhmb: - http://kfhib04:7410/kfhmb - http://kfhib04:7510/kfhmb |  |

- Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 35 min | At kfhib03 (App Server 1): For kfhmb, kfh_consumer and scheduler_consumer - Follow Step 3 to stop BV servers - Restore the backup folders of “kfhmb.war”, “to “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/” - Follow Step 9 and 10 to start BV servers |  |
|  | 35 min | At kfhib04 (App Server 2): For kfhmb, kfh_consumer and scheduler_consumer - Follow Step 13 to stop BV servers - Restore the backup folders of kfhmb.war to “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/” - Follow Step 18 and 19 to start BV servers |  |

- Standby List

- Standby Period: 9:00am – 6:00pm

- Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Shuhaida | 014-2685184 | IB | Onsite/Offsite |  |
| Hafizuddin | 013-6676995 | IB | Onsite/Offsite |  |

Version

| Project | version id |
| --- | --- |