- Document Name	: KFH Internet Banking Migration Plan – WSUPass_LB

- Scheduled Date	: 28 June 2012

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | Backup At kfhib06 - Login as “jbadmin” to kfhib06 - Go to “/opt/JBoss/server/default/deploy/” and backup folder “WSUPass_LB.war” | IT |

- Check List

| No | # Item | Responsibility |
| --- | --- | --- |
| 1. | At kfhib10, kfhib06 login as “bvadmin” |  |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | BVMC settings | - |
| 2. | Database | - |
| 3. | Config files deployment | - |
| 4. | ESB | - |
| 5. | Web Server (SMS) | - |

- Server IP

| Server | IP |
| --- | --- |
| kfhib06 | 10.20.208.13 |
| Kfhib09 | 10.20.203.12 |

- Implementation Plan

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 10 min | At kfhib10: Copy all migration folder to local directory - Copy these folders from kfhib09 at “/export/home/bvadmin/migration/20120628/”: - “WSUPass_LB_stable” to local directory. |  |
|  | 5 min | At kfhib06 Stop Server - Login as “jbadmin” - cd /opt/jboss501/bin/ - Run ./shutdown.sh -S - Run ps -ef ¦ grep java Make sure all the running process(es) successful stopped. If not kill the process(es). |  |
|  | 5 min | At kfhib06 Migrate files - Login as “jbadmin” - Copy folder “<localdirectory>/ WSUPass_LB_stable /patches/ WSUPass_LB” from local directory and put into kfhib06 at ““/opt/JBoss/server/default/deploy/””. |  |
|  | 2 min | At kfhib06 Back up nohup - cd /opt/jboss501/bin/ - Rename the “nohup.out” |  |
|  | 10 min | At kfhib06 Start Server - cd /opt/jboss501/bin/ - Run nohup ./run.sh -b 0.0.0.0 & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) |  |

- Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 10 min | At kfhib06: - Delete folder “WSUPass_LB.war” at “/opt/JBoss/server/default/deploy/” |  |

- Standby List

- Standby Period: 9:00am – 6:00pm

- Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Vincent | 012-5326884 | - | Onsite/Offsite | 6th Floor |

Version

| Project | version id |
| --- | --- |
| WSUPass_LB.war | 1.00000 |