- Document Name	: KFH Internet Banking Migration Plan – ESBWebService

- Scheduled Date  : 28 June 2012

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | No backup required because this is a new instance. |  |

- Check List

| No | # Item | Responsibility |
| --- | --- | --- |
| 1. | At kfhib05 login as “esbadm” |  |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | BVMC settings | - |
| 2. | Database | - |
| 3. | Config files deployment | - |
| 4. | ESB | / |
| 5. | Web Server (SMS) | - |
| 6. | IBUtils | - |
| 7. | kfh_consumer | - |

- Server IP

| Server | IP |
| --- | --- |
| Kfhib05 | 10.20.203.12 |
| Kfhib10 | 10.20.203.13 |

- Implementation Plan (ESBWebService)

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 10 min | At kfhib05 (ESB Server Production) for ESBWebService: Stop ESB server - Login as “esbadm” - cd /export/home/esbadm/ - Run ./stop2 - Run ./stop1 - Run ps -ef ¦ grep java and make sure all running process are successfully stopped. If not kill the process (es). |  |
|  | 10 min | At kfhib05 for ESBWebService: Migrate files - Copy the “ESBWebService_Labuan” folder from kfhib10 at “/export/home/bvadmin/data/migration/20120628 /ESBWebService_stable/patches” to kfhib05 at “/opt/bea/project/” Make sure all the files copied. |  |
|  | 5 min | At kfhib05 for ESBWebService: Copy cksum files - Copy “cksum_ESB.sh” from kfhib10 at “/export/home/bvadmin/data/migration/20120628/ESBWebService_stable/patches” to kfhib05 at “/opt/bea/project/ ESBWebService_Labuan” Validate files - Login as “esbadm” - cd /opt/bea/project/ESBWebService_Labuan/ - Run chmod 755 cksum_ESB.sh - Run cksum_ESB.sh > cksum_ESB_out.txt - File “cksum_ESB_out.txt” will be generated at “/opt/bea/project/ ESBWebService_Labuan”. - Compare the content of the generated file “cksum_ESB_out.txt” with file “cksum_ESB_staging.txt” at kfhib05 at “/export/home/bvadmin/data/migration/20120628/ESBWebService_stable/patches”. Both files must equal. - If checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib05 again. - Make a copy of the generated file “cksum_ESB_out.txt” to kfhib10 at “/export/home/bvadmin/data/migration/20120628/ESBWebService_stable/patches”. - Delete “cksum_ESB.sh” and “cksum_ESB_out.txt” at kfhib05 at “/opt/bea/project/ESBWebService”. |  |
|  |  | At kfhib05 (ESB Server Production) for ESBWebService: Start ESB Server - Backup nohup.out - Backup startWebLogic.log - Backup startManagedWeblogic.log - Run ./start1 - Run ./start2 - Check into console http://kfhib05:7001/console and make sure all server status is in "RUNNING" mode. |  |
|  | 10 min | At kfhib05 Weblogic console (ESB Server Production) for ESBWebService: Deploy ESBWebService - Login as “weblogic” on the weblogic console(“http:// kfhib05:7001/console”) - Click on “Lock & Edit” button at top left corner of WLS console - Inside “Domain Structure” box, select ALSBDomain  Deployments, it will lead to “Summary of Deployments” page - Search for ESBWebService_Labuan by clicking “Next” - Check “ESBWebService_Labuan” and click on “Update” button. - Click “Finish” button. - Click on “Activate Changes” button at top left corner of WLS console. - Check the state of ESBWebService_Labuan by doing step 3. - Make sure the state is "Active" If the state is NOT "Active" such as “Prepared”, do the followings - Click on “Lock & Edit” button at top left corner of WLS console. - Tick the checkbox for ESBWebService_Labuan. - Then click "Start" at the top or bottom of the Deployments table, - Choose "Servicing all requests" - On "Start Application Assistant" page, click "Yes" - A message will appear as follows: “Start requests have been sent to the selected Deployments." |  |
|  |  | At kfhib05 Weblogic console (ESB Server Production): Create JDBC Data source for Phoenix Labuan integration - Login as “weblogic” on the weblogic console(“http:// kfhib05:7001/console”) - Click on “Lock & Edit” button at top left corner of WLS console - Inside “Domain Structure” box, select ALSBDomain  Services  JDBC  Data Sources - Click “New” button at Summary of JDBC Data Sources. - At Create a New JDBC Data Source, enter following value. Click on “Next” button after finish. Name : PhoenixDS_Labuan JNDI : PhoenixDS_Labuan Database Type : Sybase Database Driver : Sybase’s Driver (Type 4) Version 6.X - Use default setting and click on “Next” button at Transaction Options page - At Connection Properties page, enter the following value: Database Name : Host : Database Type : Database Driver : - At Test Database Connection page, click “Next” button or click on “Test Configuration” button if you would like to test the connectivity. - At Select Targets page, select server to be deployed and click “Finish” button. - New data sources had been added. Now click on “Activate Changes” button at top left corner |  |
|  |  | At kfhib05 AquaLogic console (ESB Server Production): Create new Services on AquaLogic for Phoenix Labuan - Copy file “sbconfig” at kfhib10 at “/export/home/bvadmin/data/migration/20120628/ESBWebService_stable/patches” to local drive. - Login as “weblogic” on AquaLogic SB console at “http://kfhib05:7001/sbconsole”. - Click on System Administration on left navigation bar at the bottom - Sub menu will appear. Click on “Import Resources” - Click on “Create” at top left page in the “Change Center” box - Click “Browser” to search for the copied file “sbconfig.jar” at the local drive. - Click “Next” to proceed to next page. - Click on “+” to see the full list of the file. Make sure the following files are present: - KFHLabuan/Phoenix/PhoenixGL2CASABS_KFHM - KFHLabuan/Phoenix/PhoenixGL2CASABS_LB - KFHLabuan/Phoenix/PhoenixTPIBS_LB - KFHLabuan/Phoenix/PhoenixWSBS_KFHM - KFHLabuan/Phoenix/PhoenixWSBS_LB - KFHLabuan/Phoenix/PhoenixXAPIBS_KFHM - KFHLabuan/Phoenix/PhoenixXAPIBS_LB - KFHLabuan/Phoenix/PhoenixGL2CASAPS_KFHM - KFHLabuan/Phoenix/PhoenixGL2CASAPS_LB - KFHLabuan/Phoenix/PhoenixTPIPS_LB - KFHLabuan/Phoenix/PhoenixWSPS_KFHM - KFHLabuan/Phoenix/PhoenixWSPS_LB - KFHLabuan/Phoenix/PhoenixXAPIPS_KFHM - KFHLabuan/Phoenix/PhoenixXAPIPS_LB - KFHLabuan/Phoenix/PhoenixGL2CASA_KFHM - KFHLabuan/Phoenix/PhoenixGL2CASA_LB - KFHLabuan/Phoenix/PhoenixTPI_LB - KFHLabuan/Phoenix/PhoenixWS_KFHM - KFHLabuan/Phoenix/PhoenixWS_LB - KFHLabuan/Phoenix/PhoenixXAPI_KFHM - KFHLabuan/Phoenix/PhoenixXAPI_LB - Also make sure that all checkboxes are ticked - Click “Import” and the following message should appear on top of the screen: The import was completed successfully - Click on “Activate” button in the “Change Center” box on top left page to activate the changes made in ALSB console - Lastly, make sure that the files mentioned on step 7 exist. This can be done by clicking “Project Explorer”  “KFHLabuan”  “Phoenix” |  |

- Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 20 min | At kfhib05: - Remove ESBWebService_Labuan |  |

- Standby List

- Standby Period: 9:00am – 6:00pm

- Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Vincent | 012-5326884 | ESBWebService | Onsite/Offsite | - |

Version

| Project | version id |
| --- | --- |
| ESBWebService | 1.00001 |