- Document Name	: KFH Internet Banking Migration Plan

- – kfh_bib_labuan, kfh_corus_labuan, kfh_bvmc, BIBReport_L

- Scheduled Date	: 28 June 2012

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | Backup At kfhib03 (App Server 1) - Backup below folders from “/opt/BV1TO1/JBoss/server/bv_framework/deploy/”: - kfh_bvmc.war - Backup below pack folder from “opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - IB_BRANCH_INFO - IB_TT_COUNTRY - IB_CURRENCY_DESC - BIB_SERVICE_INFO - IB_COLLECTION_ACCOUNT At kfhib04 (App Server 2) - Backup below folders from “/opt/BV1TO1/JBoss/server/bv_framework/deploy/”: - kfh_bvmc.war - Backup below pack folder from “opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - IB_BRANCH_INFO - IB_TT_COUNTRY - IB_CURRENCY_DESC - BIB_SERVICE_INFO - IB_COLLECTION_ACCOUNT |  |

- Check List

| No | # Item | Responsibility |
| --- | --- | --- |
| 1. | At kfhib10, kfhib03, kfhib04, login as “bvadmin” |  |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | BVMC settings | - |
| 2. | Database | - |
| 3. | Config files deployment | - |
| 4. | ESB | - |
| 5. | Web Server (SMS) | - |

- Server IP

| Server | IP |
| --- | --- |
| kfhib03 | 10.20.208.1 |
| kfhib04 | 10.20.208.4 |
| Kfhib07 | 10.20.208.10 |
| Kfhib09 | 10.20.203.12 |

- Implementation Plan

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 10 min | At kfhib10: Copy all migration folder to local directory - Copy these folders from kfhib09 at “/export/home/bvadmin/data/migration/20120628/”: - “kfh_bib_labuan_stable” - “kfh_corus_labuan_stable” - “kfh_bvmc_stable” - “BIBReport_labuan_stable” - “BVMC_pack” - “forex_labuan_extractor” to local directory. |  |
|  | 10min | At kfhib03 for my.com.kfhonline.forex.extractorl - Create folder forexl under /export/home/bvadmin/shared/ ** User will put file for Labuan forex inside here. And scheduler wills pickup. |  |
|  | 10min | At kfhib03 for my.com.kfhonline.forex.extractorl - Copy folder /forex_labuan_extractor/my.com.kfhonline.forex.extractorl to kfhib03 at /export/home/bvadmin/scheduler/ - Cd into /export/home/bvadmin/scheduler/ my.com.kfhonline.forex.extractorl/ - Run chmod 755 run.sh - Run ./run.sh - Run tail –f cron_Thu.log |  |
|  | 10min | At kfhib03 for my.com.kfhonline.forex.extractorl - Login as bvadmin - Run export EDITOR=vi - Run crontab –e - Press Esc - Go to last line Press i and Enter - Add this line - 0 16 * * * /export/home/bvadmin/scheduler/my.com.kfhonline.forex.extractorl/run.sh>>/export/home/bvadmin/scheduler/my.com.kfhonline.forex.extractor/cron.log - Press :wq! to save |  |
|  | 10min | At kfhib03 Create new service for kfh_bvmc - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run . ./setEnv.sh - Run ./new-service.sh –service bibl –service_id 102 |  |
|  | 30min | At kfhib03 Deploy pack - Copy folder /BVMC_pack/ from local to kfhib03 at “/opt/BV1TO1/bin”. - cd /opt/BV1TO1/bin/ - Run . ./setEnv.sh - Run ./deploy-pack.sh /opt/BV1TO1/bin/BVMC_pack/BIB_SERVICE_INFO -service bibl -createNewVersion –preCompileJSP - Make sure the logs show successfully deployed. - Run ./deploy-pack.sh /opt/BV1TO1/bin/BVMC_pack/IB_BRANCH_INFO -service bibl -createNewVersion –preCompileJSP - Make sure the logs show successfully deployed. - Run ./deploy-pack.sh /opt/BV1TO1/bin/BVMC_pack/IB_COLLECTION_ACCOUNT -service bibl -createNewVersion –preCompileJSP - Make sure the logs show successfully deployed. - Run ./deploy-pack.sh /opt/BV1TO1/bin/BVMC_pack/IB_CURRENCY_DESC -service bibl -createNewVersion –preCompileJSP - Make sure the logs show successfully deployed. - Run ./deploy-pack.sh /opt/BV1TO1/bin/BVMC_pack/IB_TT_COUNTRY -service bibl -createNewVersion –preCompileJSP - Make sure the logs show successfully deployed. |  |
|  | 5 min | At kfhib03 (App Server 1): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh -stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the process(es). |  |
|  | 10 min | At kfhib03 (App Server 1) for kfh_bib_labuan: Migrate files - Copy folder “<localdirectory>/kfh_bib_stable/patches/kfh_bib_labuan.war” from local directory and put into kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy”. - Edit file “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_bib_labuan.war/WEB-INF/web.xml” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bib_labuan.war/WEB-INF/web.xml” and edit as highlighted and set to the correct BV instance as below: <context-param> <param-name>absolutePath</param-name> <param-value>/opt/BV1TO1/JBoss/server/bv_framework0/deploy</param-value> </context-param> <servlet> <servlet-name>project_version</servlet-name> <jsp-file>/jsp/version.jsp</jsp-file> <init-param> <param-name>version_id</param-name> <param-value>1.00000</param-value> </init-param> </servlet> <servlet-mapping> <servlet-name>project_version</servlet-name> <url-pattern>/version</url-pattern> </servlet-mapping>. Copy cksum files - Copy “cksum_kfh_bib_labuan.sh” from local directory at “<localdirectory>/kfh_bib_labuan_stable/patches” to kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_bib_labuan.war” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bib_labuan.war” Validate files For bv_framework0 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_bib_labuan.war - Run chmod 755 cksum_kfh_bib.sh - Run cksum_kfh_bib_labuan.sh > cksum_kfh_bib_out0.txt - File “cksum_kfh_bib_out0.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_bib_labuan.war”. - Compare the contents of the generated file “cksum_kfh_bib__labuan_out0.txt” with file “cksum_kfh_bib__labuan_staging.txt” at local directory at “<localdirectory>/kfh_bib_labuan_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_bib_labuan_out0.txt“ to local directory at “<localdirectory>/kfh_bib_labuan_stable/patches”. - Delete “cksum_kfh_bib_labuan.sh” and “cksum_kfh_bib_labuan_out0.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_bib_labuan.war” For bv_framework1 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bib_labuan.war - Run chmod 755 cksum_kfh_bib_labuan.sh - Run cksum_kfh_bib.sh > cksum_kfh_bib__labuan_out1.txt - File “cksum_kfh_bib__labuan_out1.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bib_labuan.war”. - Compare the contents of the generated file “cksum_kfh_bib_out1.txt” with file “cksum_kfh_bib_labuan_staging.txt” at local directory at “<localdirectory>/kfh_bib_labuan_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_bib_labuan_out1.txt“ to local directory at “<localdirectory>/kfh_bib_labuan_stable/patches”. - Delete “cksum_kfh_bib_labuan.sh” and “cksum_kfh_bib_labuan_out1.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bib_labuan.war” - Copy the generated checksum files from local directory at “<localdirectory>/kfh_bib_stable/patches” to kfhib10 at “/export/home/bvadmin/data/migration/20120628/kfh_bib_labuan_stable/patches”. |  |
|  | 10 min | At kfhib03 (App Server 1) for kfh_corus_labuan: Migrate files - Copy folder “<localdirectory>/kfh_corus_labuan_stable/patches/kfh_corus_labuan.war” from local directory and put into kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy”. - Edit file “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus_labuan.war/WEB-INF/web.xml” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus_labuan.war/WEB-INF/web.xml” and edit as highlighted: <servlet> <servlet-name>project_version</servlet-name> <jsp-file>/jsp/version.jsp</jsp-file> <init-param> <param-name>version_id</param-name> <param-value>1.00000</param-value> </init-param> </servlet> <servlet-mapping> <servlet-name>project_version</servlet-name> <url-pattern>/version</url-pattern> </servlet-mapping>. Copy cksum files - Copy “cksum_kfh_corus.sh” from local directory at “<localdirectory>/kfh_corus_stable/patches” to kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus_labuan.war” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus_labuan.war” Validate files For bv_framework0 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus_labuan.war - Run chmod 755 cksum_kfh_corus_labuan.sh - Run cksum_kfh_corus.sh > cksum_kfh_corus_labuan_out0.txt - File “cksum_kfh_corus__labuan_out0.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus_labuan.war”. - Compare the contents of the generated file “cksum_kfh_corus_labuan_out0.txt” with file “cksum_kfh_corus_labuan_staging.txt” at local directory at “<localdirectory>/kfh_corus_labuan_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib09 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_corus_labuan_out0.txt“ to local directory at “<localdirectory>/kfh_corus_stable/patches”. - Delete “cksum_kfh_corus _labuan.sh” and “cksum_kfh_corus_ labuan _out0.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus_ labuan.war” For bv_framework1 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus_ labuan.war - Run chmod 755 cksum_kfh_corus_labuan.sh - Run cksum_kfh_corus_labuan.sh > cksum_kfh_corus_ labuan_out1.txt - File “cksum_kfh_corus_labuan _out1.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus_labuan.war”. - Compare the contents of the generated file “cksum_kfh_corus_ labuan_out1.txt” with file “cksum_kfh_corus_ labuan_staging.txt” at local directory at “<localdirectory>/kfh_corus_ labuan_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib09 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_corus_ labuan_out1.txt“ to local directory at “<localdirectory>/kfh_corus_ labuan_stable/patches”. - Delete “cksum_kfh_corus_ labuan.sh” and “cksum_kfh_corus_labuan_out1.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus_labuan.war” - Copy the generated checksum files from local directory at “<localdirectory>/kfh_corus_stable/patches” to kfhib09 at “/export/home/bvadmin/data/migration/20120628/kfh_corus_labuan_stable/patches”. |  |
|  | 10 min | At kfhib03 (App Server 1) for kfh_bvmc: Migrate files - Copy folder “<localdirectory>/kfh_bvmc_stable/patches/kfh_bvmc.war” from local directory and put into kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy”. Copy cksum files - Copy “cksum_kfh_bvmc.sh” from local directory at “<localdirectory>/kfh_bvmc_stable/patches” to kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_bvmc.war” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bvmc.war” Validate files For bv_framework0 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_bvmc.war - Run chmod 755 cksum_kfh_bvmc.sh - Run cksum_kfh_bvmc.sh > cksum_kfh_bvmc_out0.txt - File “cksum_kfh_bvmc_out0.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_bvmc.war”. - Compare the contents of the generated file “cksum_kfh_bvmc_out0.txt” with file “cksum_kfh_ bvmc _staging.txt” at local directory at “<localdirectory>/kfh_ bvmc _stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib09 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_ bvmc _out0.txt“ to local directory at “<localdirectory>/kfh_ bvmc _stable/patches”. - Delete “cksum_kfh_corus _labuan.sh” and “cksum_kfh_ bvmc _out0.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_ bvmc war” For bv_framework1 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bvmc.war - Run chmod 755 cksum_kfh_bvmc.sh - Run cksum_kfh_corus_labuan.sh > cksum_kfh_bvmc out1.txt - File “cksum_kfh_corus_labuan _out1.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus_labuan.war”. - Compare the contents of the generated file “cksum_kfh_bvmc _out1.txt” with file “cksum_kfh_bvmc_staging.txt” at local directory at “<localdirectory>/kfh_bvmc _stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib09 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_bvmc_out1.txt“ to local directory at “<localdirectory>/kfh_bvmc_stable/patches”. - Delete “cksum_kfh_bvmc.sh” and “cksum_kfh_bvmc_out1.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bvmc.war” - Copy the generated checksum files from local directory at “<localdirectory>/kfh_bvmc_stable/patches” to kfhib09 at “/export/home/bvadmin/data/migration/20120628/kfh_bvmc_stable/patches”. |  |
|  | 10 min | At kfhib03 (App Server 1) for BIBReport_L: Migrate files - Copy folder “<localdirectory>/BIBReport_L_stable/patches/BIBReport_L” from local directory and put into kfhib03 at “/export/home/bvadmin/”. - Edit file “/export/home/bvadmin/BIBReport_L/ibreport.cfg” and edit these parameter to set to the correct BV instance: version_id=1.00000. Make sure all the files copied overwrite the existing files. Copy cksum files - Copy “cksum_ibutils.sh” from local directory at “<localdirectory>/BIBreport_L_stable/patches” to kfhib03 at “/export/home/bvadmin/” Validate files - Login as “bvadmin” - cd /export/home/bvadmin/BIBReport_L - Run chmod 755 cksum_bibreport.sh - Run cksum_ bibreport.sh > cksum_bibreport_out0.txt - File “cksum_bibreport_out0.txt” will be generated at “/export/home/bvadmin/”. - Compare the contents of the generated file “cksum_ibutils_out0.txt” with file “cksum_ bibreport _staging.txt” at local directory at “<localdirectory>/BIBReport_L_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib09 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_ bibreport _out0.txt“ to local directory at “<localdirectory>/BIBReport_stable/patches”. - Delete “cksum_bibreport.sh” and “cksum_ bibreport _out0.txt” at kfhib03 at “/export/home/bvadmin/BIBReport” |  |
|  | 5min | At kfhib03 Create folder under /export/home/bvadmin/shared/ - /reports/BIBL/ |  |
|  | 5min | At kfhib03 Deployed BIBReport_L - Login as bvadmin - Cd into /export/home/bvadmin/BIBReport_L - Run chmod 755 rundailyreport.sh - Run chmod 755 runmonthlyreport.sh - Run chmod 755 runReport.sh - Run ./rundailyreport.sh - Run ./runmonthlyreport.sh - Run ./runReport.sh |  |
|  | 1 min | At kfhib03 (App Server 1): Delete cache - Delete all folders from these directories: - /opt/BV1TO1/JBoss/server/bv_framework0/work/jboss.web/localhost/ - /opt/BV1TO1/JBoss/server/bv_framework1/work/jboss.web/localhost/ |  |
|  | 20 min | At kfhib03 (App Server 1): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework0” and “/opt/BV1TO1/JBoss/server/bv_framework1” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh -start exclude_primary |  |
|  | 5 min | Test at browser: - Clear cache at intenet browser - Open this site in browser: kfh_consumer: - http://kfhib03:7210/kfh_consumer - http://kfhib03:7310/kfh_consumer kfh_bib: - http://kfhib03:7210/kfh_bib - http://kfhib03:7310/kfh_bib kfh_corus: - http://kfhib03:7210/kfh_corus - http://kfhib03:7310/kfh_corus kfhmb: - http://kfhib03:7210/kfhmb - http://kfhib03:7310/kfhmb kfh_bvmc: - http://kfhib03:7210/kfh_bvmc - http://kfhib03:7310/kfh_bvmc kfh_bib_labuan: - http://kfhib03:7210/kfh_bib_labuan - http://kfhib03:7310/kfh_bib_labuan kfh_corus_labuan: - http://kfhib03:7210/kfh_corus_labuan - http://kfhib03:7310/kfh_corus_labuan |  |
|  | 5 min | At kfhib04 (App Server 2): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh –stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the - process(es). |  |
|  | 10min | At kfhib04 (App Server 2) for BVMC: - Delete folder at directory: “opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - BIB_SERVICE_INFO - IB_BRANCH_INFO - IB_COLLECTION_ACCOUNT - IB_CURRENCY_DESC - IB_TT_COUNTRY - Copy above folder from kfhib03 at directory: opt/BV1TO1/var/appConfig/bv_framework/sspPackages to kfhib04 at same directory. |  |
|  | 10 min | At kfhib04 (App Server 2) for kfh_bib_labuan: Migrate files - Copy folder “<localdirectory>/kfh_bib_stable/patches/kfh_bib_labuan.war” from local directory and put into kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy”. - Edit file “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_bib_labuan.war/WEB-INF/web.xml” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_bib_labuan.war/WEB-INF/web.xml” and edit as highlighted and set to the correct BV instance as below: <context-param> <param-name>absolutePath</param-name> <param-value>/opt/BV1TO1/JBoss/server/bv_framework2/deploy</param-value> </context-param> <servlet> <servlet-name>project_version</servlet-name> <jsp-file>/jsp/version.jsp</jsp-file> <init-param> <param-name>version_id</param-name> <param-value>1.00000</param-value> </init-param> </servlet> <servlet-mapping> <servlet-name>project_version</servlet-name> <url-pattern>/version</url-pattern> </servlet-mapping>. Copy cksum files - Copy “cksum_kfh_bib_labuan.sh” from local directory at “<localdirectory>/kfh_bib_labuan_stable/patches” to kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_bib_labuan.war” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_bib_labuan.war” Validate files For bv_framework2 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_bib_labuan.war - Run chmod 755 cksum_kfh_bib.sh - Run cksum_kfh_bib_labuan.sh > cksum_kfh_bib_out2.txt - File “cksum_kfh_bib_out0.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_bib_labuan.war”. - Compare the contents of the generated file “cksum_kfh_bib__labuan_out2.txt” with file “cksum_kfh_bib__labuan_staging.txt” at local directory at “<localdirectory>/kfh_bib_labuan_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_bib_labuan_out2.txt“ to local directory at “<localdirectory>/kfh_bib_labuan_stable/patches”. - Delete “cksum_kfh_bib_labuan.sh” and “cksum_kfh_bib_labuan_out2.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_bib_labuan.war” For bv_framework3 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_bib_labuan.war - Run chmod 755 cksum_kfh_bib_labuan.sh - Run cksum_kfh_bib.sh > cksum_kfh_bib__labuan_out3.txt - File “cksum_kfh_bib_labuan_out3.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_bib_labuan.war”. - Compare the contents of the generated file “cksum_kfh_bib_out3.txt” with file “cksum_kfh_bib_labuan_staging.txt” at local directory at “<localdirectory>/kfh_bib_labuan_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_kfh_bib_labuan_out3.txt“ to local directory at “<localdirectory>/kfh_bib_labuan_stable/patches”. - Delete “cksum_kfh_bib_labuan.sh” and “cksum_kfh_bib_labuan_out3.txt” at kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_bib_labuan.war” - Copy the generated checksum files from local directory at “<localdirectory>/kfh_bib__labuan_stable/patches” to kfhib10 at “/export/home/bvadmin/data/migration/20120628/kfh_bib_labuan_stable/patches”. |  |
|  | 10 min | At kfhib04 (App Server 2) for kfh_corus_labuan: Migrate files - Copy folder “<localdirectory>/kfh_corus_labuan_stable/patches/kfh_corus_labuan.war” from local directory and put into kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy”. - Edit file “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_corus_labuan.war/WEB-INF/web.xml” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_corus_labuan.war/WEB-INF/web.xml” and edit as highlighted: <servlet> <servlet-name>project_version</servlet-name> <jsp-file>/jsp/version.jsp</jsp-file> <init-param> <param-name>version_id</param-name> <param-value>1.00000</param-value> </init-param> </servlet> <servlet-mapping> <servlet-name>project_version</servlet-name> <url-pattern>/version</url-pattern> </servlet-mapping>. Copy cksum files - Copy “cksum_kfh_corus.sh” from local directory at “<localdirectory>/kfh_corus_stable/patches” to kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_corus_labuan.war” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_corus_labuan.war” Validate files For bv_framework2 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_corus_labuan.war - Run chmod 755 cksum_kfh_corus_labuan.sh - Run cksum_kfh_corus.sh > cksum_kfh_corus_labuan_out2.txt - File “cksum_kfh_corus__labuan_out2.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_corus_labuan.war”. - Compare the contents of the generated file “cksum_kfh_corus_labuan_out2.txt” with file “cksum_kfh_corus_labuan_staging.txt” at local directory at “<localdirectory>/kfh_corus_labuan_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib09 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_kfh_corus_labuan_out2.txt“ to local directory at “<localdirectory>/kfh_corus_stable/patches”. - Delete “cksum_kfh_corus _labuan.sh” and “cksum_kfh_corus_ labuan _out2.txt” at kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_corus_ labuan.war” For bv_framework3 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_corus_ labuan.war - Run chmod 755 cksum_kfh_corus_labuan.sh - Run cksum_kfh_corus_labuan.sh > cksum_kfh_corus_ labuan_out3.txt - File “cksum_kfh_corus_labuan _out3.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_corus_labuan.war”. - Compare the contents of the generated file “cksum_kfh_corus_ labuan_out1.txt” with file “cksum_kfh_corus_ labuan_staging.txt” at local directory at “<localdirectory>/kfh_corus_ labuan_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib09 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_kfh_corus_ labuan_out1.txt“ to local directory at “<localdirectory>/kfh_corus_ labuan_stable/patches”. - Delete “cksum_kfh_corus_ labuan.sh” and “cksum_kfh_corus_labuan_out1.txt” at kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus_labuan.war” - Copy the generated checksum files from local directory at “<localdirectory>/kfh_corus_stable/patches” to kfhib09 at “/export/home/bvadmin/data/migration/20120628/kfh_corus_labuan_stable/patches”. |  |
|  | 10 min | At kfhib04 (App Server 1) for kfh_bvmc: Migrate files - Copy folder “<localdirectory>/kfh_bvmc_stable/patches/kfh_bvmc.war” from local directory and put into kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy”. Copy cksum files - Copy “cksum_kfh_bvmc.sh” from local directory at “<localdirectory>/kfh_bvmc_stable/patches” to kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_bvmc.war” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_bvmc.war” Validate files For bv_framework2 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_bvmc.war - Run chmod 755 cksum_kfh_bvmc.sh - Run cksum_kfh_bvmc.sh > cksum_kfh_bvmc_out2.txt - File “cksum_kfh_bvmc_out2.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_bvmc.war”. - Compare the contents of the generated file “cksum_kfh_bvmc_out2.txt” with file “cksum_kfh_ bvmc _staging.txt” at local directory at “<localdirectory>/kfh_ bvmc _stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib09 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_kfh_ bvmc _out2.txt“ to local directory at “<localdirectory>/kfh_ bvmc _stable/patches”. - Delete “cksum_kfh_corus _labuan.sh” and “cksum_kfh_ bvmc _out0.txt” at kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_ bvmc war” For bv_framework3 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_bvmc.war - Run chmod 755 cksum_kfh_bvmc.sh - Run cksum_kfh_corus_labuan.sh > cksum_kfh_bvmc out1.txt - File “cksum_kfh_corus_labuan _out3.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_corus_labuan.war”. - Compare the contents of the generated file “cksum_kfh_bvmc _out3.txt” with file “cksum_kfh_bvmc_staging.txt” at local directory at “<localdirectory>/kfh_bvmc _stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib09 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_kfh_bvmc_out3.txt“ to local directory at “<localdirectory>/kfh_bvmc_stable/patches”. - Delete “cksum_kfh_bvmc.sh” and “cksum_kfh_bvmc_out3.txt” at kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bvmc.war” - Copy the generated checksum files from local directory at “<localdirectory>/kfh_bvmc_stable/patches” to kfhib09 at “/export/home/bvadmin/data/migration/20120628/kfh_bvmc_stable/patches”. |  |
|  | 10 min | At kfhib04 (App Server 1) for BIBReport_L: Migrate files - Copy folder “<localdirectory>/BIBReport_L_stable/patches/BIBReport_L” from local directory and put into kfhib04 at “/export/home/bvadmin/”. - Edit file “/export/home/bvadmin/BIBReport_L/ibreport.cfg” and edit these parameter to set to the correct BV instance: version_id=1.00000. Make sure all the files copied overwrite the existing files. Copy cksum files - Copy “cksum_ibutils.sh” from local directory at “<localdirectory>/BIBreport_L_stable/patches” to kfhib04 at “/export/home/bvadmin/” Validate files - Login as “bvadmin” - cd /export/home/bvadmin/BIBReport_L - Run chmod 755 cksum_bibreport.sh - Run cksum_ bibreport.sh > cksum_bibreport_out0.txt - File “cksum_bibreport_out0.txt” will be generated at “/export/home/bvadmin/”. - Compare the contents of the generated file “cksum_ibutils_out0.txt” with file “cksum_ bibreport _staging.txt” at local directory at “<localdirectory>/BIBReport_L_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib09 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_ bibreport _out0.txt“ to local directory at “<localdirectory>/BIBReport_stable/patches”. - Delete “cksum_bibreport.sh” and “cksum_ bibreport _out0.txt” at kfhib04 at “/export/home/bvadmin/BIBReport” |  |
|  | 5min | At kfhib04 Create folder under /export/home/bvadmin/shared/ - /reports/BIBL/ |  |
|  | 5min | At kfhib04 Deployed BIBReport_L - Login as bvadmin - Cd into /export/home/bvadmin/BIBReport_L - Run chmod 755 rundailyreport.sh - Run chmod 755 runmonthlyreport.sh - Run chmod 755 runReport.sh - Run ./rundailyreport.sh - Run ./runmonthlyreport.sh - Run ./runReport.sh At kfhib04 Add to cronjob - Login as bvadmin - Run export EDITOR=vi - Run crontab –e - Press Esc - Go to last line Press i and Enter - Add this line - 45 3 * * * /export/home/bvadmin/BIBReport_L/rundailyreport.sh - 45 3 * * * /export/home/bvadmin/BIBReport_L/runmonthlyreport.sh - Press :wq! to save |  |
|  | 1 min | At kfhib04 (App Server 2): Delete cache - Delete all folders from these directories: - /opt/BV1TO1/JBoss/server/bv_framework2/work/jboss.web/localhost/ - /opt/BV1TO1/JBoss/server/bv_framework3/work/jboss.web/localhost/ |  |
|  | 20 min | At kfhib04 (App Server 2): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework2” and “/opt/BV1TO1/JBoss/server/bv_framework3” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh –start exclude_primary |  |
|  | 5 min | Test at browser: - Clear cache at internet browser - Open this site in browser: kfh_consumer: - http://kfhib04:7410/kfh_consumer - http://kfhib04:7510/kfh_consumer kfh_bib: - http://kfhib04:7410/kfh_bib - http://kfhib04:7510/kfh_bib kfh_corus: - http://kfhib04:7410/kfh_corus - http://kfhib04:7510/kfh_corus kfhmb: - http://kfhib04:7410/kfhmb - http://kfhib04:7510/kfhmb kfh_bvmc: - http://kfhib03:7210/kfh_bvmc - http://kfhib03:7310/kfh_bvmc kfh_bib_labuan: - http://kfhib03:7210/kfh_bib_labuan - http://kfhib03:7310/kfh_bib_labuan kfh_corus_labuan: - http://kfhib03:7210/kfh_corus_labuan - http://kfhib03:7310/kfh_corus_labuan |  |

- Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 35 min | At kfhib03 (App Server 1): For BIBReport_L - Remove folder BIBReport_L from /export/home/bvadmin/ For my.com.kfhonline.forex.extractorl - Remove folder my.com.kfhonline.forex.extractorl under /export/home/scheduler/ For kfh_bib_labuan, kfh_corus_labuan - Stop servers - Remove folder kfh_bib_labuan, kfh_corus_labuan under “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/” - Start server For kfh_bvmc - Remove pack folder from /opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - IB_BRANCH_INFO - IB_TT_COUNTRY - IB_CURRENCY_DESC - BIB_SERVICE_INFO - IB_COLLECTION_ACCOUNT - Restore the backup pack folder into /opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - IB_BRANCH_INFO - IB_TT_COUNTRY - IB_CURRENCY_DESC - BIB_SERVICE_INFO - IB_COLLECTION_ACCOUNT - Restore the backup pack folder into /opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - Stop Server - Restore kfh_bvmc under “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/” - Start server |  |
|  | 35 min | At kfhib04 (App Server 2): For BIBReport_L - Remove folder BIBReport_L from /export/home/bvadmin/ For my.com.kfhonline.forex.extractorl - Remove folder my.com.kfhonline.forex.extractorl under /export/home/scheduler/ For kfh_bib_labuan, kfh_corus_labuan - Stop servers - Remove folder kfh_bib_labuan, kfh_corus_labuan under “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/” - Start server For kfh_bvmc - Remove pack folder from /opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - IB_BRANCH_INFO - IB_TT_COUNTRY - IB_CURRENCY_DESC - BIB_SERVICE_INFO - IB_COLLECTION_ACCOUNT - Restore the backup pack folder into /opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - IB_BRANCH_INFO - IB_TT_COUNTRY - IB_CURRENCY_DESC - BIB_SERVICE_INFO - IB_COLLECTION_ACCOUNT - Restore the backup pack folder into /opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - Stop Server - Restore kfh_bvmc under “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/” - Start server |  |

- Standby List

- Standby Period: 9:00am – 6:00pm

- Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Vincent | 012-5326884 | - | Onsite/Offsite | - |
| Nazri | 012-6323504 | - | Onsite/Offsite | - |
| Shuhaida | 014-2685184 | - | Onsite/Offsite | - |

Version

| Project | version id |
| --- | --- |
| kfh_bvmc |  |
| Kfh_bib_labuan | 1.00000 |
| Kfh_corus_labuan | 1.00000 |