- Document Name	: KFH Internet Banking Migration Plan

- IB_SERVICE_INFO

- Scheduled Date	: 28 Sept 2010

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | Backup Note: Do not backup the deployment files/folders at ‘/opt/BV1TO1/JBoss/server/bv_framework#/deploy/’ at each instance to avoid error during deployment. At kfhib03 (App Server 1) - Backup pack folder named “IB_SERVICE_INFO” from kfhib03 at “/opt/BV1TO1/var/appConfig/bv_framework/sspPackages” |  |

- Check List

| No | # Item | Responsibility |
| --- | --- | --- |
| 1. | At kfhib10, kfhib03, kfhib04, login as “bvadmin” |  |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | BVMC settings | - |
| 2. | Database | - |
| 3. | Config files deployment | - |
| 4. | ESB | - |
| 5. | Web Server (SMS) | - |

- Server IP

| Server | IP |
| --- | --- |
| kfhib03 | 10.20.208.1 |
| kfhib04 | 10.20.208.4 |
| Kfhib10 | 10.20.203.13 |

- Implementation Plan

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 10 min | At kfhib10: Copy all migration folder to local directory - Copy these folders from kfhib10 at “/export/home/bvadmin/data/migration/SMSNotification”: - “kfh_bvmc_stable” to local directory. |  |
|  | 5 min | At kfhib03 (App Server 1) for BVMC: Execute sql file: IB Service Info - Rename ib_service_info.xml from kfhib03 at /opt/BV1TO1/bin/kfh to ib_service_info_<ddmmyyyy>.xml if exists. - Rename ib_service_info_oracle.sql from kfhib03 at /opt/BV1TO1/bin/kfh to ib_service_info_oracle_<ddmmyyyy>.sql if exists. - Copy file ib_service_info.xml from local directory at “<localdirectory>/kfh_bvmc_stable” to kfhib03 at “/opt/BV1TO1/bin/kfh” - cd /opt/BV1TO1/bin - . ./setEnv.sh - cd kfh/ - Run ../bvtool generate-schema -schema ib_service_info.xml -script ib_service_info_oracle.sql -vendor oracle - You can see the generated file named ib_service_info_oracle.sql inside kfhib03 at “/opt/BV1TO1/bin/kfh” - Verify the generated script and execute it in Production Database (BVUSERPRD) |  |
|  | 10 min | At kfhib03 (App Server 1) for BVMC: IB_SERVICE_INFO: Purge pack - cd /opt/BV1TO1/bin - Run . ./setEnv.sh - ./purge-pack.sh IB_SERVICE_INFO –service kfhmb –deleteActive - Reply ‘Y’ for the question it asks. Deploy Pack - In “/opt/BV1TO1/bin/Data”, rename folder “IB_SERVICE_INFO” to “IB_SERVICE_INFO_<ddmmyyyy>” if exists. - Copy folder “IB_SERVICE_INFO” from “<localdirectory>/kfh_bvmc_stable/” from local directory to kfhib03 at “/opt/BV1TO1/bin/Data”. - cd /opt/BV1TO1/bin - Run . ./setEnv.sh - Run ./deploy-pack.sh /opt/BV1TO1/bin/Data/IB_SERVICE_INFO –service kfhmb –createNewVersion -preCompileJSP - Make sure the log shows successfully deployed. Clear Cache - Run ./bvtool flush-cache content type 2009 service 91 - Run ./bvtool flush-cache category type 2009 service 91 |  |
|  | 5 min | At kfhib03 (App Server 1): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh -stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the process(es). |  |
|  | 20 min | At kfhib03 (App Server 1): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework0” and “/opt/BV1TO1/JBoss/server/bv_framework1” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh -start exclude_primary |  |
|  | 5 min | Test at browser: - Clear cache at intenet browser - Open this site in browser: kfh_bvmc: - http://kfhib03:7210/kfh_bvmc - http://kfhib03:7310/kfh_bvmc |  |
|  | 5 min | At kfhib04 (App Server 2): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh –stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the process(es). |  |
|  | 5 min | At kfhib04 (App Server 2) for BVMC: Copy Pack - Delete existing folder “IB_SERVICE_INFO” from kfhib04 at “/opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - Copy the generated Pack IB_SERVICE_INFO from kfhib03 at “/opt/BV1TO1/var/appConfig/bv_framework/sspPackages” into kfhib04 at “/opt/BV1TO1/var/appConfig/bv_framework/sspPackages” |  |
|  | 20 min | At kfhib04 (App Server 2): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework2” and “/opt/BV1TO1/JBoss/server/bv_framework3” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh –start exclude_primary |  |
|  | 5 min | Test at browser: - Clear cache at internet browser - Open this site in browser: kfh_bvmc: - http://kfhib04:7410/kfh_bvmc - http://kfhib04:7510/kfh_bvmc |  |

- Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 35 min | At kfhib03 (App Server 1): For BVMC - Revert changes made in the generated sql script in Step 2; ib_service_info_oracle.sql. - Remove pack folder “IB_SERVICE_INFO” from “/opt/BV1TO1/var/appConfig/bv_framework/sspPackages”. - Restore the backup pack folder “IB_SERVICE_INFO” into “/opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - Follow Step 4 to stop BV servers - Follow Step 5 to start BV servers |  |
|  | 35 min | At kfhib04 (App Server 2): For BVMC - Remove pack folder “IB_SERVICE_INFO” from “/opt/BV1TO1/var/appConfig/bv_framework/sspPackages”. - Restore the backup pack folder “IB_SERVICE_INFO” into “/opt/BV1TO1/var/appConfig/bv_framework/sspPackages” - Follow Step 7 to stop BV servers - Follow Step 8 to start BV servers |  |

- Standby List

- Standby Period: 9:00am – 6:00pm

- Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Tan Lee Yong | 019-559-8816 | kfh_bib | Onsite/Offsite | 6th Floor |
| Jelson Low | 019-465-8898 | kfh_corus | Onsite/Offsite | 6th Floor |
| Grace Chang | 012-289-5622 | kfh_bib | Onsite/Offsite | 6th Floor |
| Latipah | 013-6142086 | kfh_consumer | Onsite/Offsite | 6th Floor |
| Vincent | 012-5326884 | Kfh_bib | Onsite/Offsite | 6th Floor |
| Darsy | 012-5541140 | Kfh_bvmc | Onsite/Offsite | 6th Floor |

Version

| Project | version id |
| --- | --- |
| kfh_bib | 1.00004 |
| kfh_consumer | 1.00004 |