Document Name	: KFH Internet Banking Migration Plan

- kfh_consumer

Scheduled Date	: 28 Sept 2010

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | Backup Note: Do not backup the deployment files/folders at ‘/opt/BV1TO1/JBoss/server/bv_framework#/deploy/’ at each instance to avoid error during deployment. At kfhib03 (App Server 1) - Backup folder “kfh_consumer” from “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/” At kfhib04 (App Server 2) - Backup folder “kfh_consumer” from “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/” |  |

Check List

| No | # Item | Responsibility |
| --- | --- | --- |
| 1. | At kfhib10, kfhib03, kfhib04, login as “bvadmin” |  |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | BVMC settings | 1. Apply changes for items under Content/IB Service Info/kfh/ (new columns: BENE_SMS_SERVICE_BIT & BENE_SMS_CHARGES). Please refer to KFH IB Migration Plan SMS Notification – IB_SERVICE_INFO.doc. 2. Set changes for items: x. <transaction mode code> - <sender notification>, <charge sender notification>, <beneficiary notification>, <charge beneficiary notification> 1. BILLFAV (Bill Payment Registered) - True, 0, False, 0 2. BILLOPEN (Bill Payment Open) - True, 0, False, 0 3. BILLPRE (Bill Payment Prepaid) - True, 0, False, 0 2. FTTTRNOPEN (Foreign Telegraphic Transfer Open) - True, 0, True, 0.2 2. FTTTRNREG (Foreign Telegraphic Transfer Registered) - True, 0, True, 0.2 3. FUNFER (Interbank Transfer Registered) - True, 0, True, 0.2 4. FUNFRA (Intrabank Transfer Registered) - True, 0, True, 0.2 5. FUNOER (Interbank Transfer Open) - True, 0, True, 0.2 6. FUNORA (Intrabank Transfer Open) - True, 0, True, 0.2 7. FUNOWN (Account Transfer Own) - False, 0, True, 0.2 8. SIBILLFAV (Bill Payment Registered SI) - True, 0, False, 0 9. SIBILLOPEN (Bill Payment Open SI) - True, 0, False, 0 9. SIFTTOPEN (Foreign Telegraphic Transfer Open SI) - True, 0, True, 0.2 9. SIFTTREG (Foreign Telegraphic Transfer Registered SI) - True, 0, True, 0.2 9. SIFUNFER (Interbank Transfer Registered SI) - True, 0, True, 0.2 9. SIFUNFRA (Intrabank Transfer Registered SI) - True, 0, True, 0.2 9. SIFUNOER (Interbank Transfer Open SI) - True, 0, True, 0.2 9. SIFUNORA (Interbank Transfer Open SI) - True, 0, True, 0.2 9. SIOT (Account Transfer Own) - False, 0, True, 0.2 3. Set changes for items under Personalization/Qualifiers/REPORTTYPE: 1. Rename 'TAC & SMS Issuance Report' to 'TAC Issuance Report' 2. Add new qualifier 'SMS Issuance Report' |
| 2. | Database | - |
| 3. | Config files deployment | - |
| 4. | ESB | - |
| 5. | Web Server (SMS) | - |

Server IP

| Server | IP |
| --- | --- |
| kfhib03 | 10.20.208.1 |
| kfhib04 | 10.20.208.4 |
| Kfhib10 | 10.20.203.13 |

- Implementation Plan

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 10 min | At kfhib10: Copy all migration folder to local directory - Copy these folders from kfhib10 at “/export/home/bvadmin/data/migration/”: - “kfh_consumer_stable” to local directory. |  |
|  | 5 min | At kfhib03 (App Server 1): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh -stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the process(es). |  |
|  | 10 min | At kfhib03 (App Server 1) for kfh_consumer: Migrate files - Copy folder “<localdirectory>/kfh_consumer_stable/patches/kfh_consumer.war” from local directory and put into kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy”. - Edit file “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war/WEB-INF/web.xml” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war/WEB-INF/web.xml” and edit the highlighted value: <servlet> <servlet-name>project_version</servlet-name> <jsp-file>/jsp/version.jsp</jsp-file> <init-param> <param-name>version_id</param-name> <param-value>1.00001</param-value> </init-param> </servlet> <servlet-mapping> <servlet-name>project_version</servlet-name> <url-pattern>/version</url-pattern> </servlet-mapping>. Copy cksum files - Copy “cksum_kfh_consumer.sh” from local directory at “<localdirectory>/kfh_consumer_stable/patches” to kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war” Validate files For bv_framework0 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war - Run chmod 755 cksum_kfh_consumer.sh - Run cksum_kfh_consumer.sh > cksum_kfh_consumer_out0.txt - File “cksum_kfh_consumer_out0.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war”. - Compare the contents of the generated file “cksum_kfh_consumer_out0.txt” with file “cksum_kfh_consumer_staging.txt” at local directory at “<localdirectory>/kfh_consumer_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_consumer_out0.txt“ to local directory at “<localdirectory>/kfh_consumer_stable/patches”. - Delete “cksum_kfh_consumer.sh” and “cksum_kfh_consumer_out0.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war” For bv_framework1 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war - Run chmod 755 cksum_kfh_consumer.sh - Run cksum_kfh_consumer.sh > cksum_kfh_consumer_out1.txt - File “cksum_kfh_consumer_out1.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war”. - Compare the contents of the generated file “cksum_kfh_consumer_out1.txt” with file “cksum_kfh_consumer_staging.txt” at local directory at “<localdirectory>/kfh_consumer_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_consumer_out1.txt“ to local directory at “<localdirectory>/kfh_consumer_stable/patches”. - Delete “cksum_kfh_consumer.sh” and “cksum_kfh_consumer_out1.txt” at kfhib03 at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war” - Copy the generated checksum files from local directory at “<localdirectory>/kfh_consumer_stable/patches” to kfhib10 at “/export/home/bvadmin/data/migration/kfh_consumer_stable/patches”. |  |
|  | 1 min | At kfhib03 (App Server 1): Delete cache - Delete folders “kfh_consumer” from these directories: - /opt/BV1TO1/JBoss/server/bv_framework0/work/jboss.web/localhost/ - /opt/BV1TO1/JBoss/server/bv_framework1/work/jboss.web/localhost/ |  |
|  | 20 min | At kfhib03 (App Server 1): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework0” and “/opt/BV1TO1/JBoss/server/bv_framework1” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh -start exclude_primary |  |
|  | 5 min | At kfhib04 (App Server 2): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh –stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the process(es). |  |
|  | 10 min | At kfhib04 (App Server 2) for kfh_consumer: Migrate files - Copy folder “<localdirectory>/kfh_consumer_stable/patches/kfh_consumer.war” from local directory and put into kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy”. - Edit file “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_consumer.war/WEB-INF/web.xml” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_consumer.war/WEB-INF/web.xml” and edit the highlighted value: <servlet> <servlet-name>project_version</servlet-name> <jsp-file>/jsp/version.jsp</jsp-file> <init-param> <param-name>version_id</param-name> <param-value>1.00001</param-value> </init-param> </servlet> <servlet-mapping> <servlet-name>project_version</servlet-name> <url-pattern>/version</url-pattern> </servlet-mapping>. Copy cksum files - Copy “cksum_kfh_consumer.sh” from local directory at “<localdirectory>/kfh_consumer_stable/patches” to kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_consumer.war” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_consumer.war” Validate files For bv_framework2 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_consumer.war - Run chmod 755 cksum_kfh_consumer.sh - Run cksum_kfh_consumer.sh > cksum_kfh_consumer_out2.txt - File “cksum_kfh_consumer_out2.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_consumer.war”. - Compare the contents of the generated file “cksum_kfh_consumer_out2.txt” with file “cksum_kfh_consumer_staging.txt” at local directory at “<localdirectory>/kfh_consumer_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_kfh_consumer_out2.txt“ to local directory at “<localdirectory>/kfh_consumer_stable/patches”. - Delete “cksum_kfh_consumer.sh” and “cksum_kfh_consumer_out2.txt” at kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war” For bv_framework3 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_consumer.war - Run chmod 755 cksum_kfh_consumer.sh - Run cksum_kfh_consumer.sh > cksum_kfh_consumer_out3.txt - File “cksum_kfh_consumer_out3.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_consumer.war”. - Compare the contents of the generated file “cksum_kfh_consumer_out3.txt” with file “cksum_kfh_consumer_staging.txt” at local directory at “<localdirectory>/kfh_consumer_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib04 again. - Make a copy of the generated file “cksum_kfh_consumer_out3.txt to local directory at “<localdirectory>/kfh_consumer_stable/patches”. - Delete “cksum_kfh_consumer.sh” and “cksum_kfh_consumer_out3.txt” at kfhib04 at “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_consumer.war” - Copy the generated checksum files from local directory at “<localdirectory>/kfh_consumer_stable/patches” to kfhib10 at “/export/home/bvadmin/data/migration/kfh_consumer_stable/patches”. |  |
|  | 1 min | At kfhib04 (App Server 2): Delete cache - Delete folders “kfh_consumer” from these directories: - /opt/BV1TO1/JBoss/server/bv_framework2/work/jboss.web/localhost/ - /opt/BV1TO1/JBoss/server/bv_framework3/work/jboss.web/localhost/ |  |
|  | 20 min | At kfhib04 (App Server 2): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework2” and “/opt/BV1TO1/JBoss/server/bv_framework3” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh –start exclude_primary |  |

- Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 35 min | At kfhib03 (App Server 1): - Follow Step 2 to stop BV servers - Restore the backup folders of “kfh_consumer.war” to “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/” - Follow Step 5 to start BV servers |  |
|  | 35 min | At kfhib04 (App Server 2): - Follow Step 6 to stop BV servers - Restore the backup folders of “kfh_consumer.war” to “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/” - Follow Step 9 to start BV servers |  |

- Standby List

Standby Period: 9:00am – 6:00pm

Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Tan Lee Yong | 019-559-8816 | kfh_cib | Onsite/Offsite | 6th Floor |
| Latipah | 013-6142086 | kfh_cib | Onsite/Offsite | 6th Floor |
| Darsy | 012-5541140 | kfh_bvmc | Onsite/Offsite | 6th Floor |

Version

| Project | version id |
| --- | --- |
| kfh_consumer | 1.00004 |