|  |  |
| --- | --- |
| **Change Request Form** | |
| **Project Name** | PERKHIDMATAN PEMBANGUNAN TRADE PROMOTION MANAGEMENT SYSTEM (TPMS)  NO. TENDER: MATRADE NO. 1/2014 |
| **Reference number** | CR/MATRADE/TPMS/007 |
| **Name of Requestor** |  |
| **Date of Request** | 12 Aug 2015 |

|  |  |
| --- | --- |
| **Change Request Detail** | |
| **Change Description** | Issue No. TPMS\_UAT\_108  Planning JPPPA   1. Add column Remarks at :   a) Listing of activities  b) Modify column  c) Export As PDF / Excel  d) Restore Planning JPPPA  e) Restore Planning JPPPA (Export As : PDF / Excel) |
| **Reason of Change** |  |
| **Implication** |  |
| **Impact of Change** | 1. New column remark will be add in to the listing and modify column, Export As, Restore Planning and Restore Planning (Export As). |
| **Financial Impact (RM)** |  |
| **Schedule Impact (days)** | |  |  |  | | --- | --- | --- | | **Module** | **Man days** | **Remarks** | | Planning JPPPA Listing | 1 |  | |  |  |  | | **Total** |  |  | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Change Approval Response** | | | |
| **Inteksoft’s Decision** |  | Approved | |
|  |  | Rejected | |
|  |  | KIV | |
| **Authorizing Signature & Chop** | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  En. Benny Yeo,  Project Director | | **Date:** |
| **MATRADE’s Decision** |  | Approved | |
|  |  | Rejected | |
|  |  | KIV | |
| **Authorizing Signature & Chop** | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  En. Jamaluddin Abdullah,  Project Director | | **Date:** |