|  |  |
| --- | --- |
| **Change Request Form** | |
| **Project Name** | PERKHIDMATAN PEMBANGUNAN TRADE PROMOTION MANAGEMENT SYSTEM (TPMS)  NO. TENDER: MATRADE NO. 1/2014 |
| **Reference number** | CR/MATRADE/TPMS/002 |
| **Name of Requestor** |  |
| **Date of Request** | 12 Aug 2015 |

|  |  |
| --- | --- |
| **Change Request Detail** | |
| **Change Description** | Issue No. TPMS\_UAT\_097  Report Planning >> Summary Of Work Programme  a. Data shall display by alphabetical order except month  b. Programme by Division change label Summary by Section. Apply to report and report parameter  c. Remove column Proposed Budget at :  - Summary By TC  - Summary By Country  - Summary By Sector  - Summary By Region  - Summary By City  - Summary By Product/Services |
| **Reason of Change** |  |
| **Implication** |  |
| **Impact of Change** | 1. Data order by alphabet in ascending(Except month) 2. Programme by Division to Summary by Section 3. Column Proposed Budget will be remove at:   - Summary By TC  - Summary By Country  - Summary By Sector  - Summary By Region  - Summary By City  - Summary By Product/Services |
| **Financial Impact (RM)** |  |
| **Schedule Impact (days)** | |  |  |  | | --- | --- | --- | | **Module** | **Man days** | **Remarks** | | Planning Report >> Summary Of Work Programme | 2 |  | |  |  |  | | **Total** |  |  | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Change Approval Response** | | | |
| **Inteksoft’s Decision** |  | Approved | |
|  |  | Rejected | |
|  |  | KIV | |
| **Authorizing Signature & Chop** | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  En. Benny Yeo,  Project Director | | **Date:** |
| **MATRADE’s Decision** |  | Approved | |
|  |  | Rejected | |
|  |  | KIV | |
| **Authorizing Signature & Chop** | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_  En. Jamaluddin Abdullah,  Project Director | | **Date:** |