|  |
| --- |
| **Change Request Form** |
| **Project Name**  | PERKHIDMATAN PEMBANGUNAN TRADE PROMOTION MANAGEMENT SYSTEM (TPMS)NO. TENDER: MATRADE NO. 1/2014 |
| **Reference number** | CR/MATRADE/TPMS/003 |
| **Name of Requestor** |  |
| **Date of Request** | 12 Aug 2015 |

|  |
| --- |
| **Change Request Detail** |
| **Change Description** | Issue No. TPMS\_UAT\_098Report Planning >> Details of Work ProgrammeTo add summary of activity in the end of reportSample Summary : |
| **Reason of Change** |  |
| **Implication** |  |
| **Impact of Change** | Summary of Activity will be added to Details of Word Programme report. |
| **Financial Impact (RM)** |  |
| **Schedule Impact (days)** |

|  |  |  |
| --- | --- | --- |
| **Module** | **Man days** | **Remarks** |
| Planning Report >> Details of Work Programme | 3 | Need sample of summary of activity |
|  |  |  |
| **Total** |  |  |

 |

|  |
| --- |
| **Change Approval Response** |
| **Inteksoft’s Decision** | [ ]  | Approved |
|  | [ ]  | Rejected |
|  | [ ]  | KIV |
| **Authorizing Signature & Chop**   | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_En. Benny Yeo,Project Director | **Date:** |
| **MATRADE’s Decision** | [ ]  | Approved |
|  | [ ]  | Rejected |
|  | [ ]  | KIV |
| **Authorizing Signature & Chop**   | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_En. Jamaluddin Abdullah,Project Director | **Date:** |