|  |
| --- |
| **Change Request Form** |
| **Project Name**  | PERKHIDMATAN PEMBANGUNAN TRADE PROMOTION MANAGEMENT SYSTEM (TPMS)NO. TENDER: MATRADE NO. 1/2014 |
| **Reference number** | CR/MATRADE/TPMS/005 |
| **Name of Requestor** |  |
| **Date of Request** | 12 Aug 2015 |

|  |
| --- |
| **Change Request Detail** |
| **Change Description** | Issue No. TPMS\_UAT\_101Planning >> Activities List a. Add Budget Revised- Modify column - Listing - Search Historical Data- Edit - View- Export As (PDF/Excel)- Restore Planning- Restore Planning Export As (PDF/Excel)b. Add Budget Type (Development/Operational/Other)- Modify column- Listing - Edit- View- Export As- Restore Planning- Restore Planning Export As (PDF/Excel) |
| **Reason of Change** |  |
| **Implication** |  |
| **Impact of Change** | 1. Budget Revised and Budget Type will be added to Activities List, Modify Column, Search Historical data, Edit, View, Export As, Restore Planning and Restore Planning (Export As)
 |
| **Financial Impact (RM)** |  |
| **Schedule Impact (days)** |

|  |  |  |
| --- | --- | --- |
| **Module** | **Man days** | **Remarks** |
| Planning Activities List | 2 |  |
| Edit Activity | 1 |  |
| Report >> Summary of Work Programme | 2 | Need to know any others report need to change |
| **Total** |  |  |

 |

|  |
| --- |
| **Change Approval Response** |
| **Inteksoft’s Decision** | [ ]  | Approved |
|  | [ ]  | Rejected |
|  | [ ]  | KIV |
| **Authorizing Signature & Chop**   | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_En. Benny Yeo,Project Director | **Date:** |
| **MATRADE’s Decision** | [ ]  | Approved |
|  | [ ]  | Rejected |
|  | [ ]  | KIV |
| **Authorizing Signature & Chop**   | \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_En. Jamaluddin Abdullah,Project Director | **Date:** |