Issue Form (PROD)

| Originator's Name: Chooi So Fun Project: Internet Banking Project Manager: Malarvili / Chris Gunn Module : IB Date Raised: 24.11.10 Phase : Phase 2 Functional Area : Consumer | Issue ID Number: C011 Related Issue ID Number: Classification: Priority: Critical/High/Medium/Low Assigned to: Vendor / IT / PMO SA / UPA Actual Closed Date: |  |
| --- | --- | --- |
| Status: Open/Assigned/Investigated/Resolved/Approved/Deferred/No Action (Circle one) |  |  |
| Description : Successful transaction for SI Bill Payment (SI Ref# 69702) on 23.11.10 (RM1.00) does not reflect in BVMC Daily Reports: - Bill Payment Report - Conso Trx Report - ePay Recon Report - Internet Trx Report - SI Execution Report PHOENIX Report: SI Transaction is reflected in daily Phoenix Report: CORUS: - In Schedule Execution Log shown SI successfully executed with 1 transaction however the transaction is not found in SI Transaction History as well as in Email Notification KFHOnline: - On 23.11.10 - Amount (RM1.00) & SI Charges (RM2.00) have been debited from account but transaction are not reflected in SI Transaction History. - Unable to Delete & Edit SI Ref# 69702: Auto logout after clicked on Delete / Edit Button. (Refer to below attachment for details) |  |  |
| Impact: |  |  |
| Findings/Root Caused (Description): |  | Resolution: |
| Estimated Impact : |  |  |
| Recommendation: |  |  |
| Accepted : (Vendor / IT / PMO SA / UPA) Date: | Accepted (KFHMB Tester): Date: |  |

BVMC Daily Reports:

Phoenix Report:

CORUS:

Schedule Execution Log:

Email Notification:

Shown “0” transaction

SI History:

Record not found.

View Account Transaction History Page:

Amounts debited

View SI History Page:

No SI trx found for 23.11.10

View SI Page:

SI trx for 23.11.10

Unable to Delete & Edit: