- Document Name	: KFH Internet Banking Migration Plan (PRODUCTION) – IBFT DB

- Scheduled Date   : November 2010

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | Backup At kfhib07 - Backup Database |  |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | BVMC settings | / |
| 2. | Database | / |
| 3. | Config files deployment | / |
| 4. | ESB M1Service | - |
| 5. | Web Server (SMS) | - |

- Server IP

| Server | IP |
| --- | --- |
| kfhib07 | 10.20.208.10 |

- Implementation Plan

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 10 min | At kfhib07: - Login to DB using below setting: - Username : BVUSERPRD - Database : IBSPRD - Port : 1088 - Server : kfhib07 - Create sequences named “IBFT_TRANSFER_SEQ” using the script below: CREATE SEQUENCE BVUSERPRD.IBFT_TRANSFER_SEQ START WITH 1 MAXVALUE 999999999999999999999999999 MINVALUE 1 NOCYCLE CACHE 20 NOORDER;. - Create table named “IB_IBFT_TRANSFER” using the script below: DROP TABLE BVUSERPRD.IB_IBFT_TRANSFER CASCADE CONSTRAINTS; CREATE TABLE BVUSERPRD.IB_IBFT_TRANSFER ( OID NUMBER, TRNX_ID VARCHAR2(20 BYTE) NOT NULL, TRNX_TYPE VARCHAR2(255 BYTE) NOT NULL, TRNX_DATE DATE NOT NULL, USER_ID INTEGER NOT NULL, FROM_ACCOUNT_NO VARCHAR2(64 BYTE) NOT NULL, BENEFICIARY_ACCOUNT_NO VARCHAR2(64 BYTE) NOT NULL, FROM_CURRENCY VARCHAR2(3 BYTE), TO_CURRENCY VARCHAR2(3 BYTE), FROM_ACC_CRT_DT DATE, AMOUNT NUMBER(18,6), LOCAL_AMOUNT NUMBER(18,6), PAYMENT_DETAILS VARCHAR2(255 BYTE), BENEFICIARY_NAME VARCHAR2(64 BYTE) NOT NULL, BENEFICIARY_BANK_NAME VARCHAR2(64 BYTE) NOT NULL, BENEFICIARY_BANK_ID VARCHAR2(10 BYTE) NOT NULL, IBFT_BANK_MEMBER_ID VARCHAR2(10 BYTE), BENE_TRNX_REF_NO VARCHAR2(64 BYTE), BENE_EMAIL VARCHAR2(255 BYTE), DESCRIPTION VARCHAR2(255 BYTE), EFFECTIVE_DATE DATE, SERVICE_CODE VARCHAR2(10 BYTE), STATUS VARCHAR2(64 BYTE) NOT NULL, REASON VARCHAR2(255 BYTE), ACTUAL_STATUS VARCHAR2(20 BYTE), IBFT_AUDIT_NO VARCHAR2(20 BYTE), HOST_REFERENCE_NO VARCHAR2(20 BYTE), REMOTE_IP VARCHAR2(64 BYTE), OTHER1 VARCHAR2(50 BYTE), OTHER2 VARCHAR2(50 BYTE) ) TABLESPACE USERS PCTUSED 0 PCTFREE 10 INITRANS 1 MAXTRANS 255 STORAGE ( INITIAL 64K MINEXTENTS 1 MAXEXTENTS UNLIMITED PCTINCREASE 0 BUFFER_POOL DEFAULT ) LOGGING NOCOMPRESS NOCACHE NOPARALLEL MONITORING; CREATE OR REPLACE TRIGGER BVUSERPRD.IBFT_TRANSFER_TRIGGER before insert ON BVUSERPRD.IB_IBFT_TRANSFER for each row begin select IBFT_TRANSFER_SEQ.nextval into :new.OID from dual; END; / ALTER TABLE BVUSERPRD.IB_IBFT_TRANSFER ADD ( UNIQUE (OID) USING INDEX TABLESPACE USERS PCTFREE 10 INITRANS 2 MAXTRANS 255 STORAGE ( INITIAL 64K MINEXTENTS 1 MAXEXTENTS UNLIMITED PCTINCREASE 0 ));. - Commit changes |  |

- Standby List

- Standby Period: 9:00am – 6:00pm

- Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Lateepa | 013-614-2086 | kfh_consumer | Onsite/Offsite | - |
| Darsy Sarinah | 012-554-1140 | kfh_bvmc | Onsite/Offsite | - |