- Document Name	: KFH Internet Banking DR Migration Plan (IBFT)

- – kfh_consumer, scheduler_consumer

- Scheduled Date	: 07 January 2011

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | Backup Note: Do not backup the deployment files/folders at ‘/opt/BV1TO1/JBoss/server/bv_framework#/deploy/’ at each instance to avoid error during deployment. At kfhib03 (App Server 1) - Backup below folders from “/opt/BV1TO1/JBoss/server/bv_framework/deploy/”: - kfh_consumer.war - scheduler_consumer.war |  |

- Check List

| No | # Item | Responsibility |
| --- | --- | --- |
| 1. | At kfhib10 and kfhib14, login as “bvadmin” |  |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | BVMC settings | - |
| 2. | Database | - |
| 3. | Config files deployment | - |
| 4. | ESB | - |
| 5. | Web Server (SMS) | - |

- Server IP

| Server | IP |
| --- | --- |
| kfhib14 | 10.30.208.1 |
| kfhib10 | 10.20.203.13 |

- Implementation Plan

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 10 min | At kfhib10: Copy all migration folder to local directory - Copy these folders from kfhib10 at “/export/home/bvadmin/data/migration/IBFT/”: - “kfh_consumer_stable” - “scheduler_consumer.war” to local directory. |  |
|  | 5 min | At kfhib14: Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh -stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the process(es). |  |
|  | 10 min | At kfhib14 for kfh_consumer: Migrate files - Copy folder “<localdirectory>/kfh_consumer_stable/patches/kfh_consumer.war” from local directory and put into kfhib14 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy”. - Edit file “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war/WEB-INF/web.xml” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war/WEB-INF/web.xml” and edit as highlighted: <servlet> <servlet-name>project_version</servlet-name> <jsp-file>/jsp/version.jsp</jsp-file> <init-param> <param-name>version_id</param-name> <param-value>1.00008</param-value> </init-param> </servlet> <servlet-mapping> <servlet-name>project_version</servlet-name> <url-pattern>/version</url-pattern> </servlet-mapping>. Copy cksum files - Copy “cksum_kfh_consumer.sh” from local directory at “<localdirectory>/kfh_consumer_stable/patches” to kfhib14 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war” Validate files For bv_framework0 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war - Run chmod 755 cksum_kfh_consumer.sh - Run cksum_kfh_consumer.sh > cksum_kfh_consumer_out0.txt - File “cksum_kfh_consumer_out0.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war”. - Compare the contents of the generated file “cksum_kfh_consumer_out0.txt” with file “cksum_kfh_consumer_staging.txt” at local directory at “<localdirectory>/kfh_consumer_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib03 again. - Make a copy of the generated file “cksum_kfh_consumer_out0.txt“ to local directory at “<localdirectory>/kfh_consumer_stable/patches”. - Delete “cksum_kfh_consumer.sh” and “cksum_kfh_consumer_out0.txt” at kfhib14 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war” For bv_framework1 - Login as “bvadmin” - cd /opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war - Run chmod 755 cksum_kfh_consumer.sh - Run cksum_kfh_consumer.sh > cksum_kfh_consumer_out1.txt - File “cksum_kfh_consumer_out1.txt” will be generated at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war”. - Compare the contents of the generated file “cksum_kfh_consumer_out1.txt” with file “cksum_kfh_consumer_staging.txt” at local directory at “<localdirectory>/kfh_consumer_stable/patches”. Both files must be equal. - If the checksum values not match, copy again the migration files from kfhib10 and make sure the copied files overwrite the existing files. Validate the copied files at kfhib14 again. - Make a copy of the generated file “cksum_kfh_consumer_out1.txt“ to local directory at “<localdirectory>/kfh_consumer_stable/patches”. - Delete “cksum_kfh_consumer.sh” and “cksum_kfh_consumer_out1.txt” at kfhib14 at “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war” - Copy the generated checksum files from local directory at “<localdirectory>/kfh_consumer_stable/patches” to kfhib10 at “/export/home/bvadmin/data/migration/kfh_consumer_stable/patches”. |  |
|  |  | At kfhib14 for scheduler_consumer.war: Create scheduler_consumer.war bv_framework0 - Login to putty as ‘bvadmin’ - Execute these lines in putty: - cd /opt/BV1TO1/JBoss/server/bv_framework0/deploy/ - rm -rf scheduler_consumer.war - cp -r kfh_consumer.war/ scheduler_consumer.war/ - Check if folder “scheduler_consumer.war” has been created at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/” - Copy folder “<localdirectory>/scheduler_consumer_stable/patches/scheduler_consumer.war” from local directory and put into kfhib14 at “/opt/BV1TO1/JBoss/server/bv_framework0/deploy”. - Edit file “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/scheduler_consumer.war/WEB-INF/classes/log4j.xml” and set to the correct BV instance as below: . . <appender name="IBLog" class="org.apache.log4j.DailyRollingFileAppender"> <param name="File" value="/opt/BV1TO1/var/logs/IBSystem_bv_framework0.log" /> <param name="Append" value="true" /> . .. - Edit file “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/scheduler_consumer.war/WEB-INF/web.xml” and removed the comment tags as highlighted below: <!-- Quartz scheduler instance startup --> <!-- Remove the comment to startup quartz scheduler --> <!-- <servlet> <servlet-name>QuartzInitializer</servlet-name> <servlet-class>org.quartz.ee.servlet.QuartzInitializerServlet</servlet-class> <init-param> <param-name>shutdown-on-unload</param-name> <param-value>true</param-value> </init-param> <load-on-startup>2</load-on-startup> </servlet> -->. bv_framework1 - Repeat the same steps for bv_framework1 |  |
|  | 1 min | At kfhib14: Delete cache - Delete folders “kfh_consumer” and “scheduler_consumer” from these directories: - /opt/BV1TO1/JBoss/server/bv_framework0/work/jboss.web/localhost/ - /opt/BV1TO1/JBoss/server/bv_framework1/work/jboss.web/localhost/ |  |
|  | 20 min | At kfhib14: Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework0” and “/opt/BV1TO1/JBoss/server/bv_framework1” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh -start exclude_primary |  |
|  | 5 min | Test at browser: - Clear cache at intenet browser - Open this site in browser: kfh_consumer: - http://kfhib14:7210/kfh_consumer - http://kfhib14:7310/kfh_consumer |  |

- Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 20 min | At kfhib03 (App Server 1): - Follow Step 2 to stop BV servers - Restore the backup folders of “kfh_consumer.war” and “scheduler_consumer.war” to “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/” - Follow Step 6 to start BV servers |  |

- Standby List

- Standby Period: 9:00am – 6:00pm

- Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Darsy Sarinah | 012-5541140 | kfh_bvmc | Onsite/Offsite | - |
| Latipah | 013-6142086 | kfh_consumer | Onsite/Offsite | - |

Version

| Project | version id |
| --- | --- |
| kfh_consumer | 1.00008 |