- Document Name	: KFH Internet Banking Migration Plan

- –  kfh_consumer. Kfh_bib, kfh_corus

- Scheduled Date	: 20 July 2011

- Activities Before Cutover

| Date | # Activity | Responsibility |
| --- | --- | --- |
|  | Backup Note: Do not backup the deployment files/folders at ‘/opt/BV1TO1/JBoss/server/bv_framework#/deploy/’ at each instance to avoid error during deployment. At kfhib03 (App Server 1) - Backup below folders from “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/”: - kfh_consumer.war - scheduler_consumer.war - kfh_bib.war - scheduler_bib.war - kfh_corus.war At kfhib04 (App Server 2) - Backup below folders from “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/”: - kfh_consumer.war - scheduler_consumer.war - kfh_bib.war - scheduler_bib.war - kfh_corus.war |  |

- Check List

| No | # Item | Responsibility |
| --- | --- | --- |
| 1. | At kfhib03, kfhib04, login as “bvadmin” |  |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | BVMC settings | - |
| 2. | Database | - |
| 3. | Config files deployment | - |
| 4. | ESB | - |
| 5. | Web Server (SMS) | - |

- Server IP

| Server | IP |
| --- | --- |
| kfhib03 | 10.20.208.1 |
| kfhib04 | 10.20.208.4 |
| Kfhib07 | 10.20.208.10 |
| Kfhib10 | 10.20.203.13 |

- Implementation Plan

| Step | Duration | # Activity | Remark |
| --- | --- | --- | --- |
|  | 5 min | At kfhib03 (App Server 1): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh -stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the process(es). |  |
|  | 10 min | At kfhib03 (App Server 1) for kfh_consumer: - Edit file IBServiceExceptionResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war/WEB-INF/classes/my/com/kfh/error/exception” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war/WEB-INF/classes/my/com/kfh/error/exception” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file IBApplicationResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war/WEB-INF/classes/my/com/kfh/message/resources/” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war/WEB-INF/classes/my/com/kfh/message/resources” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file ibsTerms.jsp at directory: /opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_consumer.war/jsp/ib101_access/ and /opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_consumer.war/jsp/ib101_access by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ |  |
|  | 10 min | At kfhib03 (App Server 1) for scheduler_consumer.war: - Edit file IBServiceExceptionResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/scheduler_consumer.war/WEB-INF/classes/my/com/kfh/error/exception” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/ scheduler_consumer.war/WEB-INF/classes/my/com/kfh/error/exception” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file IBApplicationResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/scheduler_consumer.war/WEB-INF/classes/my/com/kfh/message/resources/” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/scheduler_consumer.war/WEB-INF/classes/my/com/kfh/message/resources” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file ibsTerms.jsp at directory: /opt/BV1TO1/JBoss/server/bv_framework0/deploy/scheduler_consumer.war/jsp/ib101_access/ and /opt/BV1TO1/JBoss/server/bv_framework1/deploy/scheduler_consumer.war/jsp/ib101_access by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ |  |
|  | 10 min | At kfhib03 (App Server 1) for kfh_bib.war: - Edit file IBServiceExceptionResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/error/exception” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/error/exception” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file IBApplicationResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/message/resources” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/message/resources” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ Change the ibg bulkpayment limit - Edit file name bibconfig.properties at directory: /opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/parameters and /opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/parameters and change the value as highlighted below: #interbank transfer limit rentas.transfer.limit=10000 ibg.transfer.limit=0 ibg.transfer.max.limit=500000. |  |
|  | 10 min | At kfhib03 (App Server 1) for scheduler_bib.war: - Edit file IBServiceExceptionResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/error/exception” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/error/exception” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file IBApplicationResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/message/resources” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/message/resources” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ Change the ibg bulkpayment limit - Edit file name bibconfig.properties at directory: /opt/BV1TO1/JBoss/server/bv_framework0/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/parameters and /opt/BV1TO1/JBoss/server/bv_framework1/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/parameters and change the value as highlighted below: #interbank transfer limit rentas.transfer.limit=10000 ibg.transfer.limit=0 ibg.transfer.max.limit=500000. |  |
|  | 10 min | At kfhib03 (App Server 1) for kfh_corus.war: - Edit file IBServiceExceptionResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus.war/WEB-INF/classes/my/com/cst/resources/exception” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus.war/WEB-INF/classes/my/com/cst/resources/exception” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file IBApplicationResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/kfh_corus.war/WEB-INF/classes/my/com/cst/resources/message” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/kfh_corus.war/WEB-INF/classes/my/com/cst/resources/message” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ |  |
|  | 1 min | At kfhib03 (App Server 1): Delete cache - Delete folders “kfh_consumer” and “scheduler_consumer” from these directories: - /opt/BV1TO1/JBoss/server/bv_framework0/work/jboss.web/localhost/ - /opt/BV1TO1/JBoss/server/bv_framework1/work/jboss.web/localhost/ |  |
|  | 20 min | At kfhib03 (App Server 1): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework0” and “/opt/BV1TO1/JBoss/server/bv_framework1” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework0 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework1 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh -start exclude_primary |  |
|  | 5 min | Test at browser: - Clear cache at intenet browser - Open this site in browser: kfh_consumer: - http://kfhib03:7210/kfh_consumer - http://kfhib03:7310/kfh_consumer kfh_bib: - http://kfhib03:7210/kfh_bib - http://kfhib03:7310/kfh_bib kfh_corus: - http://kfhib03:7210/kfh_corus - http://kfhib03:7310/kfh_corus |  |
|  | 5 min | At kfhib04 (App Server 2): Stop BV server - Login as “bvadmin” - cd /opt/BV1TO1/bin/ - Run ./stopServers.sh –stop exclude_primary - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Run ./shutdown_BV.sh - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Run ./shutdown_BV.sh - Run ps –ef ¦ grep /opt/BV1TO1/jdks and make sure all running process are successfully stopped. If not kill the - process(es). |  |
|  | 10 min | At kfhib04 (App Server 2) for kfh_consumer: - Edit file IBServiceExceptionResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_consumer.war/WEB-INF/classes/my/com/kfh/error/exception” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_consumer.war/WEB-INF/classes/my/com/kfh/error/exception” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file IBApplicationResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_consumer.war/WEB-INF/classes/my/com/kfh/message/resources/” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_consumer.war/WEB-INF/classes/my/com/kfh/message/resources” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file ibsTerms.jsp at directory: /opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_consumer.war/jsp/ib101_access/ and /opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_consumer.war/jsp/ib101_access by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ |  |
|  | 10 min | At kfhib04 (App Server 2) for scheduler_consumer.war: - Edit file IBServiceExceptionResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/scheduler_consumer.war/WEB-INF/classes/my/com/kfh/error/exception” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/ scheduler_consumer.war/WEB-INF/classes/my/com/kfh/error/exception” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file IBApplicationResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/scheduler_consumer.war/WEB-INF/classes/my/com/kfh/message/resources/” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/scheduler_consumer.war/WEB-INF/classes/my/com/kfh/message/resources” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file ibsTerms.jsp at directory: /opt/BV1TO1/JBoss/server/bv_framework2/deploy/scheduler_consumer.war/jsp/ib101_access/ and /opt/BV1TO1/JBoss/server/bv_framework3/deploy/scheduler_consumer.war/jsp/ib101_access by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ |  |
|  | 10 min | At kfhib04 (App Server 2) for kfh_bib.war: - Edit file IBServiceExceptionResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/error/exception” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/error/exception” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file IBApplicationResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/message/resources” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/message/resources” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ Change the ibg bulkpayment limit - Edit file name bibconfig.properties at directory: /opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/parameters and /opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_bib.war/WEB-INF/classes/my/com/kfhbib/parameters and change the value as highlighted below: #interbank transfer limit rentas.transfer.limit=10000 ibg.transfer.limit=0 ibg.transfer.max.limit=500000. |  |
|  | 10 min | At kfhib04 (App Server 2) for scheduler_bib.war: - Edit file IBServiceExceptionResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/error/exception” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/error/exception” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file IBApplicationResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/message/resources” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/message/resources” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ Change the ibg bulkpayment limit - Edit file name bibconfig.properties at directory: /opt/BV1TO1/JBoss/server/bv_framework2/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/parameters and /opt/BV1TO1/JBoss/server/bv_framework3/deploy/scheduler_bib.war/WEB-INF/classes/my/com/kfhbib/parameters and change the value as highlighted below: #interbank transfer limit rentas.transfer.limit=10000 ibg.transfer.limit=0 ibg.transfer.max.limit=500000. |  |
|  | 10 min | At kfhib04 (App Server 2) for kfh_corus.war: - Edit file IBServiceExceptionResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_corus.war/WEB-INF/classes/my/com/cst/resources/exception” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_corus.war/WEB-INF/classes/my/com/cst/resources/exception” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ - Edit file IBApplicationResources.properties at directory: “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/kfh_corus.war/WEB-INF/classes/my/com/cst/resources/message” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/kfh_corus.war/WEB-INF/classes/my/com/cst/resources/message” by find and replace the word of ‘03-2056 7777’ and ‘603-2056 7777’ with ‘1800 888 534’ |  |
|  | 1 min | At kfhib04 (App Server 2): Delete cache - Delete folders “kfh_consumer” and “scheduler_consumer” from these directories: - /opt/BV1TO1/JBoss/server/bv_framework2/work/jboss.web/localhost/ - /opt/BV1TO1/JBoss/server/bv_framework3/work/jboss.web/localhost/ |  |
|  | 20 min | At kfhib04 (App Server 2): Backup nohup.out log - Backup the existing file “nohup.out” at “/opt/BV1TO1/JBoss/server/bv_framework2” and “/opt/BV1TO1/JBoss/server/bv_framework3” Start BV server - cd /opt/BV1TO1/JBoss/server/bv_framework2 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/JBoss/server/bv_framework3 - Backup the previous file “nohup.out “(if exist) - Run nohup ./run_BV.sh & - Press <enter>. Run tail –f nohup.out and wait for it to startup completely (Successfully startup timer) - cd /opt/BV1TO1/bin/ - Run ./startServers.sh –start exclude_primary |  |
|  | 5 min | Test at browser: - Clear cache at internet browser - Open this site in browser: kfh_consumer: - http://kfhib04:7410/kfh_consumer - http://kfhib04:7510/kfh_consumer kfh_bib: - http://kfhib04:7410/kfh_bib - http://kfhib04:7510/kfh_bib kfh_corus: - http://kfhib04:7410/kfh_corus - http://kfhib04:7510/kfh_corus |  |

- Fallback Plan

| Date | Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
|  | 35 min | At kfhib03 (App Server 1): For kfh_consumer, scheduler_consumer, kfh_bib, scheduler_bib and kfh_corus - Follow Step 1 to stop BV servers - Restore the backup folders of “kfh_consumer”, “scheduler_consumer”, “kfh_bib”, “scheduler_bib” , and “kfh_corus” to “/opt/BV1TO1/JBoss/server/bv_framework0/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework1/deploy/” - Follow Step 7 and 8 to start BV servers |  |
|  | 35 min | At kfhib04 (App Server 2): For kfh_consumer, scheduler_consumer, kfh_bib, scheduler_bib and kfh_corus - Follow Step 10 to stop BV servers - Restore the backup folders of “kfh_consumer”, “scheduler_consumer”, “kfh_bib”, “scheduler_bib” , and “kfh_corus” to “/opt/BV1TO1/JBoss/server/bv_framework2/deploy/” and “/opt/BV1TO1/JBoss/server/bv_framework3/deploy/” - Follow Step 16 and 17 to start BV servers |  |

- Standby List

- Standby Period: 9:00am – 6:00pm

- Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |

- Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Darsy Sarinah | 012-5541140 | kfh_consumer | Onsite/Offsite | - |

Version

| Project | version id |
| --- | --- |
| kfh_consumer | 1.00017 |
| Kfh_bib | 1.00013 |
| Kfh_corus | 1.00013 |