Document Name	: Agrobank Internet Banking Migration Plan

Migration Plan ID	: ID0116

Scheduled Date		: 13/02/2020

# Issue / Case ID

| Support Plus / Redmine ID | LANDesk | Description |
| --- | --- | --- |
| CM201902641 |  | AGRONET Enhancement for UI/UX |
|  |  | CR19009 - CHANGE SSL CERT ISSUER LOGO AT INTERNET BANKING |

# Check List

PROD

| No | # Item | Responsibility |
| --- | --- | --- |
|  | IBAPPSVR1 ready, WAS Admin username and password ready | Agrobank |
|  | IBAPPSVR2 ready, WAS Admin username and password ready | Agrobank |
|  | IBSQLSVR1 ready, DBA username and password ready | Agrobank |
|  | IBSQLSVR2 ibsqlsvr1 ready, DBA username and password ready | Agrobank |

DR

| No | # Item | Responsibility |
| --- | --- | --- |
|  | IBAPPSVR1DR ready, WAS Admin username and password ready | Agrobank |
|  | IBSQLSVR1DR ready, DBA username and password ready | Agrobank |

Related setup checklist

| No | # Item | Modification |
| --- | --- | --- |
| 1. | IBAM settings | No |
| 2. | Database | No |
| 3. | Config files deployment | No |
| 4. | ESB | No |
| 5. | Web Server (SMS) | No |
| 6. | IBM WAS plugin setup | No |
| 7. | IBM HTTP Server | No |

Server IP

| Server | IP |
| --- | --- |
| IBAPPSVR1 | 172.16.51.23 |
| IBAPPSVR2 | 172.16.51.24 |
| IBAPPSVR1DR | 172.16.54.22 |
| IBSQLSVR1 | 172.16.51.28 |
| IBSQLSVR2 | 172.16.51.29 |
| IBAPPSVR1DR | 172.16.54.22 |
| IBSQLSVR1DR | 172.16.54.25 |
| IBWEBSVR1 | 172.16.50.21 |
| IBWEBSVR2 | 172.16.50.22 |
| IBWEBSVR1DR | 172.16.53.21 |
| IBGLASSFISH | 10.1.1.69 |
| IBGLASSFISHDR | - |
| IBOPGWEBSVR | 172.16.50.28 |
| IBOPGWEBSVRDR | - |

Project to Deploy

| Project | Migration # |
| --- | --- |
| Provide newest IBAM war file | 1.31 |
| Provide newest RIB war file |  |
| Provide newest BIB war file | 1.46 |

# Implementation Plan

| # Activity |  |  |
| --- | --- | --- |
| 1. | Update configuration |  |
| IBAM - Copy below file into “..\agro-admin.war\WEB-INF \” - web.xml* - Copy below file into “..\agro-admin.war\WEB-INF\classes\com\ib\hibernate\configuration\” - hibernate.cfg.xml* - Copy below file into “..\agro-admin.war\WEB-INF\classes\” - log4j.xml* - Copy below file into “..\agro-admin.war\template\” - header_css.jsp* * Files are provided in Development Server (172.16.49.2) Path: D:\configuration\Production\IBAM * Please note that hibernate.cfg.xml for GlassFish deployment is different with WebSphere |  |  |
| BIB - Copy below file into “..\agro-bib.war\WEB-INF \”. - web.xml* - Copy below file into “..\agro-bib.war\WEB-INF\classes\com\ib\hibernate\configuration\”. - hibernate.cfg.xml* - Copy below file into “..\agro-bib.war\WEB-INF\classes\”. - log4j.xml* - Copy below file into “..\agro-bib.war\layout \”. - footer.jsp* *Files are provided in Development Server (172.16.49.2) Path: D:\configuration\Production\BIB |  |  |
| 2. | Check all URL in wsdl (BIB/IBAM lib > agro-esb-0.7-SNAPSHOT.jar) |  |
| - AgroBankEPAY.wsdl - <soap:address location="http://fusehaprod.agrobank.bpmb.local:8080/AgroBankESBProject/ebws/EPAYService/EPAYReload"/> - AgroBankArRahnu.wsdl <soap:address location="http://fusehaprod.agrobank.bpmb.local:8080/ArRahnu/MicrolinkServices" /> - AgroBankBulk.wsdl <soap:address location='http://fusehaprod.agrobank.bpmb.local:8080/OnlineServices/BFT/JobServices'/> - AgroBankEIBFTAccountInquiry.wsdl <soap:address location="http://fusehaprod.agrobank.bpmb.local:8080/OnlineServices/CB/AccountInquiryServices"/> - AgroBankEIBFTMonetary.wsdl <soap:address location="http://fusehaprod.agrobank.bpmb.local:8080/OnlineServices/CB/MonetaryServices"/> - AgroBankMandateService.wsdl <soap:address location="http://fusehaprod.agrobank.bpmb.local:8080/OnlineServices/PAYMENZ/MandateServices"/> - AgroBankNBPS.wsdl <soap:address location="http://fusehaprod.agrobank.bpmb.local:8080/OnlineServices/MYC/PaymentServices"/> - RPPAccountServices.wsdl - <soap:address location="http://fusehaprod.agrobank.bpmb.local:9000/cxf/RPPAccountServices"/> - RPPGetBankList.wsdl - <soap:address location="http://fusehaprod.agrobank.bpmb.local:9000/cxf/GetBankListServices"/> - RPPGetMobileList.wsdl - <soap:address location="http://fusehaprod.agrobank.bpmb.local:9000/cxf/GetMobileListServices" /> - RPPNADServices.wsdl - <soap:address location="http://fusehaprod.agrobank.bpmb.local:9000/cxf/NADServices"/> - RPPProxyServices.wsdl - <soap:address location="http://fusehaprod.agrobank.bpmb.local:9000/cxf/ProxyServices"/> - RPPTransactionPosting.wsdl <soap:address location="http://fusehaprod.agrobank.bpmb.local:9000/cxf/TransPostingServices"/> |  |  |
| 3. | Migrate class file and jar file for agro-rib |  |
| Step 1) Backup the class file and agro-core-0.70-SNAPSHOT.jar listed below Step 2) Replace the class and agro-core-0.70-SNAPSHOT.jar from the migration patch Path: \agro_rib\classes\com\ib\enterprise\services\ib105_billpayment\IBBillPaymentServices.class \agro_rib\WEB-INF\lib\agro-core-0.70-SNAPSHOT.jar |  |  |
| 4. | Run Script |  |
| Step 1) Please back up affected table before run all provided sql script From the link given is the step to backup affected table Link: https://www.mssqltips.com/sqlservertip/4822/exploring-sql-server-table-backup-methods/ Affected table: - IB_SERVICE_INFO_ML - IB_NAVIGATION - IB_NOTICE_INFO_ML - IB_CONTENT_CATEGORY - IB_CONTENT_CATEGORY_ML - IB_PAYEE_ML Step 2) Run below script and in below order - ibam_advertisement.sql Expected Result: - New two column will be added in IB_NOTICE_INFO_ML - One row will be added in IB_CONTENT_CATEGORY - Two rows will be added in IB_CONTENT_CATEGORY_ML - Path: \SQL Script\Navigation\BIB - RIB_Navigation.sql - RIB_Navigation_Node_Desc_SL.sql - RIB_Navigation_node_name_SL.sql - Path: \SQL Script\serviceInfo_BM\BIB - 1.serviceName.sql - mainNote1_BM.sql - mainNote2_BM.sql - mainNote3_BM.sql - mainNote4_BM.sql - mainNote5_BM.sql - mainNote6_BM.sql - offlinemessage_BM.sql - Path: \SQL Script\serviceInfo_EN\BIB - mainNote1_EN.sql - mainNote2_EN.sql - mainNote3_EN.sql - mainNote4_EN.sql - mainNote5_EN.sql - mainNote6_EN.sql - Path:\SQL Script\Ib_Payee_ML - FULL_NAME_BM.sql - SHORT_NAME_BM.sql - REF_NO_NAME_DISPLAY_BM.sql - BILL_ACCT_DISP_NAME_BM.sql - BILL_REF1_DISP_NAME_BM.sql - BILL_REF2_DISP_NAME_BM.sql - NOTE1_BM.sql - ERROR_MESSAGE_BM.sql - IB_CONTENT_CATEGORY_ML.sql |  |  |
| 5 | Deploy UPASS in IBAUTHSVR1 and IBAUTHSVR2 |  |
| - Check UPASS config - hibernate.cfg (inside upass.jar) - WEB-INF\classes\upass.cfg Add: SECURE_MATRIC_WS=1 esb.endpoint.secure.matrix=https://otpserver.co:18081/otpwebservice?wsdl. - Update secure_matrix.wsdl endpoint URL (inside upass.jar) Deploy UPASS instances |  |
| 6. | Update IBAM AppConfig |  |
| Step 1) Backup IBAMAppConfig Step 2) Update below: second.language.enable=true |  |  |
| 7. | Update demo link at BIB application |  |
| Step 1) Backup current demo at web server ..\IBM\HTTPServer\htdocs Step 2) Replace with the new demo |  |  |

Activities Before Cutover

| Time | # Duration | # Activity | Responsibility |
| --- | --- | --- | --- |
| 12:00am | 5 min | At App1, stop WAS services to bring down RIB,BIB,IBAM At App2, stop WAS services to bring down RIB,BIB,IBAM At App1 DR, stop WAS services to bring down RIB,IBAM | Agrobank/Penril |
| 12:05am | 5 min | At Development 172.16.49.2 server | Agrobank/Penril |
|  |  | Backup IBAM WAR File Backup IBAM in “D:\was-workspace\agro-admin\” for current WAR file agro-admin.war to the “D:\was-workspace\ agro-admin \backup” location as a backup for IBAPPSVR1 and IBAPPSVR2 Backup BIB WAR File Backup BIB in “D:\was-workspace\agro-bib\” for current WAR file agro-bib.war to the “D:\was-workspace\ agro-bib\backup” location as a backup for IBAPPSVR1 and IBAPPSVR2 |  |

Total Duration Taken: 10 min

Deployment

| Step | Time | Duration | # Activity | Remark |
| --- | --- | --- | --- | --- |
| 1. | Deploy application for IBAM/BIB |  |  |  |
| 1.1 | 12:10am | 10 min | At IBAPPSVR1 (App Server 1) - Re-deploy IBAM War file provided in *“D:\was-workspace\agro-admin\agro-admin.war” | * path at Dev server (172.16.49.2) |
| 1.2 | 12:20am | 10 min | At IBAPPSVR2 (App Server 2) - Re-deploy IBAM War file provided in *“D:\was-workspace\agro-admin\agro-admin.war” |  |
| 1.3 | 12:30am | 10 min | At IBAPPSVR1DR (App Server 1 DR) - Re-deploy IBAM War file provided in *“D:\was-workspace\agro-admin\agro-admin.war” |  |
| 1.4 | 12:40am | 10 min | At GLASSFISHSVR (App Server) - Re-deploy IBAM War file provided in *“D:\was-workspace\agro-admin\agro-admin.war” |  |
| 1.5 | 12:50am | 10 min | At IBAPPSVR1 (App Server 1) - Re-deploy BIB War file provided in *“D:\was-workspace\agro-bib\agro-bib.war” | * path at Dev server (172.16.49.2) |
| 1.6 | 1:00am | 10 min | At IBAPPSVR2 (App Server 2) - Re-deploy BIB War file provided in *“D:\was-workspace\agro-bib\agro-bib.war” |  |
| 1.17 | 1:10am | 10 min | At IBAPPSVR1DR (App Server 1 DR) - Re-deploy BIB War file provided in *“D:\was-workspace\agro-bib\agro-bib.war” |  |
| 2 | Application Comfort Test |  |  |  |
| 2.1 | *Depends on Tester (compulsory to test every link) |  | 1. Clear cache at Internet Browser 2. Open this site in browser: IBAM: - http://ibsappsvr1:9082/ibam - http://ibsappsvr2:9082/ibam BIB: - http://ibsappsvr1:9082/bib - http://ibsappsvr2:9082/bib RIB: - http://ibsappsvr1:9082/rib - http://ibsappsvr2:9082/rib IBAM at GlassFish: - https://ibglassfishsvr/ibam |  |
|  |  |  | Check Point 2: Decide to proceed or fall back. If proceed, open to public If fall back, go to fall back plan | To call for decision to Fall back (if necessary) |

Total Duration Taken: 100 min

Fallback Plan

| Duration | # Activity | Responsibility |
| --- | --- | --- |
| 15 min | At IBAPPSVR1 (App Server 1) - Re-deploy the previous WAR files from the backup location | Penril/Agrobank |
| 15 min | At IBAPPSVR2 (App Server 2) - Re-deploy the previous WAR files from the backup location | Penril/Agrobank |
| 15 min | At IBAPPSVR1DR (App Server 1 DR) - Re-deploy the previous WAR files from the backup location | Penril/Agrobank |
| 15 min | At GLASSFISHSVR (App Server) - Re-deploy the previous WAR files from the backup location | Penril/Agrobank |

Total Duration Taken: 60min

Estimated Total Duration Taken

| Details | Time Taken (min) |
| --- | --- |
| Backup | 10 |
| Implementation Plan | 100 |
| Fallback Plan | 60 |
| Total Duration Taken | 170 |

# Standby List

Standby Period: 12:00pm - 03:00am

Technical Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Norazlilah Binti Khamdan | 014-8133959 | Application | Onsite | - |

User Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Nora Ahmad |  | Project Manager | Offsite | - |

Vendor Support

| Name | Contact | Responsibility Area | Standby Mode | Location |
| --- | --- | --- | --- | --- |
| Stephanie Sufrapto | 016-6204064 | Application | Onsite | - |
| Siti Balqis Othman | 011-10251907 | Application | Onsite | - |
| Ngoh Chee Ping | 016-5300206 | Application | Offsite | - |